| Republic of Zimbabwe Bindura Rural District Council # BINDURA RURAL DISTRICT COUNCIL # ANNUAL PLAN 2026 |  |
| --- | --- |

SECTION A: Profile of Bindura Rural District Council

1.	MDA:	Bindura Rural District Council			Code:	………………………………….

2.a	MDA Vote Number:	………………………………

2.b	Sector(s) Name(s): ………………………………      Code:	………………………………….

3. 	MDA Vision Statement:

A Rural District Council with socially and economically empowered communities by 2030.

4.	MDA Mission Statement:

To provide quality services to communities in a transparent and professional manner through participatory and sustainable development approaches.

5a. National Priority Areas Bindura Rural District Council is Contributing to:

| - National ref | NPA/s Name | National Key Result Area | National Tertiary Outcome/s | TOUC Reference |
| --- | --- | --- | --- | --- |
| NPA3 | Infrastructural Development and Housing | Infrastructural Development | Improved Access to Basic Infrastructure Services | 6 |
|  |  | Housing Delivery | Improved access to affordable and quality housing and social amenities | 7 |
| NPA4 | Food Security, Climate Resilience and Environmental Protection | Climate and Environmental Protection | Improved climate resilience and environmental sustainability | 10 |
| NPA7 | Regional Development and Inclusivity Through Devolution and Decentralization | Devolution and Decentralisation | Enhanced Local Governance | 23 |
|  |  |  | Improved service delivery at local level | 24 |
| NPA8 | Social Development, Gender and Social Protection | Health and Wellbeing | Improved quality of life | 27 |
| NPA10 | Good Governance, Institution Building, Peace and Security | Public Service Delivery | Enhanced Inclusive Service Delivery | 30 |

Sectoral Level Contribution:

| Sector ref | Sector/s Name | Sector Key Result Area | Sector Intermediate Outcome/s | Reference |
| --- | --- | --- | --- | --- |
| NPA3: INFRASTRUCTURE DEVELOPMENT AND HOUSING DEVELOPMENT |  |  |  |  |
| SKRA 07 | Transport | Transport Infrastructure Development | Improved Connectivity | 13 |
| SKRA 08 | Water and Sanitation | Water and Sanitation Infrastructure Development | Increased access to clean and portable drinking water | 15 |
| SKRA 12 | Housing and social amenities | Housing and social amenities Development | Increased availability of affordable and modern housing | 21 |
|  |  |  | Improved access to social amenities facilities | 22 |
| NPA4:FOOD SECURITY, CLIMATE RESILIENCE AND ENVIRONMENTAL PROTECTION |  |  |  |  |
| SKRA 15 | Food Security, Climate Resilience and Environmental Management | Environmental Protection | Improved Climate Action | 25 |
| NPA 7: REGIONAL DEVELOPMENT AND INCLUSIVITY THROUGH DEVOLUTION AND DECENTRALIZATION |  |  |  |  |
| SKRA 29 SKRA 30 | Public Administration | Social Inclusion and Equity Fiscal Devolution and Resource Mobilisation Provincial Economic Plan & Implementation | Strengthened Local Governance Institutions Improved fiscal Devolution & resource mobilisation Enhanced provincial Economic planning and implementation | 45 |
| NPA 8: SOCIAL DEVELOPMENT AND SOCIAL PROTECTION |  |  |  |  |
| SKRA 31 | Health | Health provision Social Assistance, Care and Support Services | Increased Availability of Medicines | 50 |
|  |  |  | Improved access to healthcare services (primary & ) | 50 |
| NPA 10: GOOD GOVERNANCE, INSTITUTION BUILDING, PEACE AND SECURITY |  |  |  |  |
| SKRA 34 | Governance | Public Service Delivery | Enhanced inclusive Governance and Accountability | 66 |
|  |  |  | Enhanced Transparency and accountability | 67 |
| SKRA 36 |  | Law and Order | Enhanced Public Safety | 70 |
| SKRA 37 |  | Disaster Risk Management | Enhanced Disaster Risk Management | 71 |

5. c. Key Contributing Partners

| NOUC. Ref. No. | SOUC. Ref. No. | Prog. Ref. No. | Contributing MDA | Other Contributors |
| --- | --- | --- | --- | --- |
| 1,3 | 5,6,27 | 1 | MoFEDIP PRAZ MLG &Public Works Min of Labour | UNDP (development partners) UNICEF |
| 3,7 | 5,7,11,12,14 | 2 | 1.District Development Fund 2.Ministry of Health 3.MLGPW (Devolution Funds) 4.Ministry of Transport | UNICEF |
| 2,3,4,5,9 | 5,8,9,10,18,20,23,24,25 | 3 | MoHCC MLGPW (Devolution Funds) MoPSE Ministry of Mines Ministry of Lands Ministry of Youth Sports and Culture Public Works Department of Spatial Planning and Development EMA ZETDC | UN Agencies NGOs CBOs Private Sector |
| 1,2,3,7 | 5,13,15 | 4 | ZINARA Ministry of Transport DDF | Farmers Business Community Miners |
| 8 | 3,17 | 5 | ZRP ZESA Ministry of Justice Ministry of Local Government and Public Works | Security Companies Traditional Leadership |
| 6 | 3,7 | 6 | EMA Forestry commission ZRP ZINWA Parks and wildlife AGRITEX Ministry of Local Government and Public Works | Silveira House DAPP |

6.	MDA Programmes and Outcomes

| Prog. Code | Programme Name | Programme Outcome/s |
| --- | --- | --- |
| 1 | Governance and administration | Improved corporate governance and administration |
| 2 | Water, sanitation and hygiene | Improved water, sanitation and hygiene (WASH) |
| 3 | Social services | Improved access to social services |
| 4 | Roads | Improved road trafficability |
| 5 | Public Safety and Security services | Enhanced public safety and security |
| 6 | Natural Resources Conservation and management | Improved natural resources conservation and management |

7. Terms of reference:

Constitution of Zimbabwe Act 2013 Section 275

Rural districts Council Act 29:13

8. Policies Applicable for the MDA

|  | External Policy | Programme Ref | Internal Policy | Programme Ref |
| --- | --- | --- | --- | --- |
|  | National water policy | 2,6 | Transport Policy | All progs |
|  | National Gender policy | All progs | Staff Recruitment, Promotion and Staff Development Policy | 1 |
|  | National employment policy | 1 | Natural resources protection by-laws | 6 |
|  | National HIV & AIDs policy | 1,2,3,4,5,6 | Code of Conduct (Grade 10 – 11 employees) | All progs |
|  | National Health Policy | All progs | Bindura RDC Code of Conduct (gr 10 – 11 employees) | All progs |
|  | Fiscal Policy | All progs | Council Annual Budget | All progs |
|  | National Housing policy | 3 | Council Resolutions | All progs |
|  | Land Policy | 3,6 | Strategic Plan | All progs |
|  | National Youth Policy | 1,3 | Council By-Laws | All progs |
|  | National Budget | All progs | Internal Audit charter | 1 |
|  | Education Policy | 3 | Bindura RDC Gender Policy | All progs |
|  | National Energy Policy | 1,2,5,6 | Clients Service Charter | All progs |
|  | SDGs | All progs | Bindura RDC HIV/AIDs Policy | All progs |
|  | National Environment Policy | 6 | Fire management Policy | 6 |
|  | Food and Nutrition Policy | 3 | Asset management policy | All |
|  | Model Building By-laws | 3 | Accounting policy | 1 |
|  | National human settlement policy (Nov 2020) | 3 | Procedure manual policy | 1 |
|  | Civil Protection Act [Chapter 10:06 | 2,3,4,5 | Procurement policy | 1 |
|  | Environmental Management Act [Chapter 22:19] | 6 | Gifts and Donations Policy | All progs |
|  | Education Act [Chapter 25:04] | 3 | Audit Charter | 1 |
|  | Roads Act [Chapter 13:18] | 3,4,5 | Audit committee Charter | 1 |
|  | Public health Act [Chapter 15:09] | 3 | SOP Payroll administration | 1 |
|  | Road Traffic Act [Chapter 13:11] | 3,4,5 | Performance Management Policy | 1 |
|  | Public Procurement and Disposal of Public Assets [Chapter 22:23] | All progs | Health and Wellness Policy | 3 |
|  | Public finance Management Act Chapter 22:19) | 1 | Due Diligence Policy | All progs |
|  | Labour Act (28:01) | 1 |  |  |
|  | NSSA Act (17:04) | 1 |  |  |
|  | Traditional Leaders Act [Chapter 29:17] | 1 |  |  |
|  | Provincial Councils and Administration Act [Chapter 29:11] | 3 |  |  |
|  | Regional, Town and Country Planning Act [Chapter 29:12] | 3 |  |  |
|  | Shop Licences Act [Chapter 14:17] | 1 |  |  |
|  | Housing and Standards Control Act [Chapter 29:08] | 3 |  |  |
|  | Local Authorities Employees (Pension Schemes) Act [29:09] | 1 |  |  |
|  | Communal Lands Act [Chapter 20:04] | 1,6 |  |  |
|  | Traditional Beer Act [Chapter 14:24] | 1 |  |  |
|  | Stock Trespass Act [Chapter 19:14] | 6 |  |  |
|  | Cemeteries Act [Chapter 5:04] | 3 |  |  |
|  | Liquor Act [Chapter 14:12] | 1 |  |  |
|  | Housing and Building Act (Chapter 22:07) | 3 |  |  |
|  | Accounting policy and procedure manual | 1 |  |  |
|  | Collective Bargaining Agreement SI 87/2017 | 1 |  |  |
|  | Health and Safety Policy | 3 |  |  |
|  | National Integrity policy | 1 |  |  |
|  | Minimum Service Delivery Standards Indicators for Local Authorities (SI 170 of 2025 | all |  |  |

SECTION B: PERFORMANCE FRAMEWORK FOR THE MDA

9.Programme Performance Framework

9.a. Programme Outcome Linkages

| Prog. Ref | Programme Name | Programme Preliminary Outcome/s | Weight | Responsible Departments | Contributing MDAs/ Other Partners | Type of Contribution | Sector Intermediate Outcome Ref. | National Tertiary Outcome Ref | SDG Ref |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Governance and Administration | Improved corporate governance and administration | 10 | Admin Finance Audit | Ministry of Finance, Economic Development & Investment Promotion PRAZ Ministry of Local Government &Public Works Min of Labour Development Partners Association of Rural District Council | financial support Regulatory support Technical & Regulatory support technical & regulatory support Technical & financial support technical& regulatory support | 66,67 | 30 | 16,17 |
| 2 | WASH | Improved water sanitation and hygiene | 20 | Engineering Social Services | Ministry of Finance, Economic Development & Investment Promotion RIDA Development partners e.g UNICEF Ministry of Health and Child Care Ministry of Local Government Ministry of Lands, Agriculture, Fisheries, Water and Rural Development ZINWA EMA Catchment Councils | financial support & technical support technical support technical & financial support Technical & Financial support Technical & regulatory support Technical & regulatory support Technical & regulatory support Technical & regulatory support Technical &regulatory support | 15 | 6 | 3,6 |
| 3 | Social Services | Improved access to social services | 20 | Spatial Planning Admin, HR and Social Services | Ministry of Finance, Economic Development & Investment Promotion Development Partners i.e CAMFED MoHCC Min of Local Gvt & Public Works D Ministry of Primary and Secondary Education ZETDC Ministry of Lands Ministry of Youth, Sports, Arts and Culture Ministry of Tourism & Hospitality Ministry of National Housing & Social Amenities Ministry of Women Affairs, Community, Small & Medium Enterprise Development in Zimbabwe | Financial support Technical & financial support Technical & financial support Technical support Technical & regulatory support Technical &regulatory support Technical & regulatory support Technical support Technical support Technical support technical support | 21,22 | 27 | 1,3,4,5,10,11, |
| 4 | Roads | Improved road trafficability | 25 | Engineering | Ministry of Finance, Economic Development & Investment Promotion ZINARA Ministry of Transport RIDA Ministry of Local Government & Public Works | Financial support Financial & Technical support Technical support Technical support Technical support | 13 | 6 | 9,10 |
| 5 | Public Safety and emergency services | Enhanced public safety and security | 10 | Engineering Admin, HR and Social Services | Ministry of Finance, Economic Development & Investment Promotion ZRP ZETDC REA Security Companies Parks & Wildlife Developmental Partners | Financial support Technical support Technical & regulatory support Technical & regulatory support Technical support Technical support Technical support | 66,67 | 6 | 11 |
| 6 | Natural resources and conservation management | Improved natural resources conservation and management | 15 | Spatial Planning and Land Management | Ministry of Finance, Economic Development & Investment Promotion EMA Forestry commission ZRP ZINWA Parks and wildlife ARDAS Developmental Partners eg DAPP | financial support Technical & regulatory support Technical support Technical support Technical Regulatory support Technical support Technical support Technical & financial support | 25 | 10 | 9,11,12,13,14,15 |

9.b Outcome Performance Framework

| Code | Outcome | Prog: ref: | KPI | Measurement Criterion (time;$;rate;etc) | Baseline |  | Targets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Value | Year | J | F | M | A | M | J | J | A | S | O | N | D | Planning frame target | Tolerance Level | Allowable Variance |
| FOUC 1 | Improved corporate governance and administration | 1 | Client satisfaction index | % | 38 | 2023 |  |  |  |  |  | 69 |  |  |  |  |  | 69 | 69 |  | +/-4 |
|  |  |  | Employee satisfaction index | % | 52 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 69 | 69 |  | +/-4 |
|  |  |  | Financial sustainability | % | 59.8 | 2023 | 80 | 80 | 80 | 80 | 80 | 80 | 80 | 80 | 80 | 80 | 80 | 80 | 80 |  | 0 |
|  |  |  | Statutory compliance | % | 75 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Proportion of total expenditure dedicated to service delivery | % | 70 | 2023 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 | 70 |  | 0 |
|  |  |  | Efficiency in human resources management | % | 54 | 2023 |  |  |  |  |  | 75 |  |  |  |  |  | 75 | 75 |  | 0 |
|  |  |  | Availability of Estates and development planning policies | % | 40 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | extend of gender mainstreaming | % | 40 | 2023 |  |  | 10 |  |  | 15 |  |  | 10 |  |  | 15 | 50 |  | 0 |
|  |  |  | Adherence to mandatory Council meetings and policies | % | 78.9 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Extend of payment of statutory obligations | % | 75 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Status of Audited accounts | % | 85 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Extend of E-Governance | % | 54 | 2023 |  |  | 15 |  |  | 15 |  |  | 15 |  |  | 15 | 60 |  | 0 |
|  |  |  | Efficiency in asset management | % | 60 | 2023 | 5 | 5 | 5 | 5 | 5 | 10 | 5 | 5 | 5 | 5 | 10 | 5 | 70 |  | 0 |
| OUC2 | Improved water,sanitation and hygiene(WASH) | 2 | Coverage of Basic Water Supply | % | 21.9 | 2023 | 6 | 6 | 6 | 6 | 6 | 7 | 7 | 7 | 7 | 7 | 7 | 3 | 75 |  | 0 |
|  |  |  | Efficiency of Collection of Solid Waste | % | 100 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Coverage of Door-to- Door Solid Waste Collection Services | % | 80 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Collection Efficiency of Sanitation System | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
|  |  |  | Coverage of Toilets | % | 100 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Average Per Capita Water Supply (litres/per capita/day) | litres | 50 | 2023 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 60 |  | 0 |
|  |  |  | Extent of Metering of Water Connections | % | 0 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Efficiency in Meeting Water Demand | % | 40 | 2023 | 5 | 5 | 5 | 5 | 5 | 7 | 8 | 8 | 8 | 8 | 8 | 8 | 80 |  | 0 |
|  |  |  | Extent of Non-Revenue Water (NRW) | % | 95 | 2023 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 2.5 | 30 |  | 0 |
|  |  |  | Average Hours of Continuous Access to Water per Day (hours/day) | hrs | 8 | 2023 | 1 | 1 | 2 | 2 | 1 | 2 | 2 | 1 | 2 | 2 | 2 | 2 | 20 |  | 0 |
|  |  |  | Quality of Water Supplied | % | 25.3 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Efficiency in Satisfactory Response/Reaction to Customer Complaints | % | 75 | 2023 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 8 | 8 | 11 | 12 | 95 |  | 0 |
|  |  |  | Operating Cost Recovery in Water Supply Services | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
|  |  |  | Efficiency in Collection of Water Supply-Related Charges | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
|  |  |  | Maintenance Coverage Ratio | % | 0 | 2023 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 20 |  | 0 |
|  |  |  | Coverage of Properties with Adequate Sanitation Services | % | 100 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Adequacy of Treatment Capacity of Sanitation System | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
|  |  |  | Quality of Treatment of Sanitation System | % | 100 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Extent of Reuse and Recycling in Sanitation System | % | 0 | 2023 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 20 |  | 0 |
|  |  |  | Efficiency in Satisfactory Response/ Reaction to Customer Complaints | % | 0 | 2023 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 5 | 5 | 5 | 5 | 5 | 95 |  | 0 |
|  |  |  | Operating Cost Recovery in Sanitation Management | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
|  |  |  | Efficiency in Collection of Sanitation Charges | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 4 | 4 | 4 | 4 | 80 |  | 0 |
|  |  |  | Maintenance Coverage Ratio | % | 0 | 2023 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 20 |  | 0 |
|  |  |  | Proportion of Rural Homesteads with Adequate Solid Waste Disposal Facilities | % | 100 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Extent of Segregation of Solid Waste | % | 0 | 2023 |  |  |  | 1 |  |  |  | 1 |  |  |  | 1 | 3 |  | 0 |
|  |  |  | Extent of Recovery of Solid Waste Collected | % | 0 | 2023 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 20 |  | 0 |
|  |  |  | Extent of Scientific Disposal of Waste at Landfill/ Alternative Sites | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
|  |  |  | Efficiency in Satisfactory Response/Reaction to Customer Complaints | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 7 | 95 |  | 0 |
|  |  |  | Operating Cost Recovery in SWM Services | % | 0 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
|  |  |  | Efficiency in Collection of SWM Charges | % | 40 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 4 | 4 | 4 | 4 | 80 |  | 0 |
|  |  |  | Maintenance Coverage Ratio | % | 5 | 2023 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 20 |  | 0 |
|  |  |  | Coverage of Receptacles | % | 20 | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
| OUC3 | Improved access to social services | 3 | General Health Facilities Availability (#/10,000 people) | # | 1.6 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1.8 | 1.8 |  | 0 |
|  |  |  | Adequacy of Primary Education Facilities (Rural - Mines, Large Estates, Rural Townships and Growth Points) | % | 65% | 2023 |  |  | 20 |  |  | 20 |  |  | 20 |  |  | 15 | 75 |  | 0 |
|  |  |  | Adequacy of Primary Education Facilities (Rural - Communal and Resettlement Areas) | % | 65% | 2023 |  |  | 20 |  |  | 20 |  |  | 20 |  |  | 15 | 75 |  | 0 |
|  |  |  | Adequacy of Community Amenities | % | 5% | 2023 |  |  | 20 |  |  | 20 |  |  | 20 |  |  | 15 | 75 |  | 0 |
|  |  |  | Coverage of Functional Settlements | % | 0% | 2023 |  |  | 20 |  |  | 20 |  |  | 20 |  |  | 20 | 80 |  | 0 |
|  |  |  | Proportion of Compliant Business Premises | % | 50 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Proportion of Functional Public Toilets | % | 40% | 2023 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 10 | 10 | 100 |  | 0 |
|  |  |  | Adequacy of Secondary Educational Facilities | % | 77% | 2023 |  |  | 20 |  |  | 20 |  |  | 20 |  |  | 20 | 80 |  | 0 |
|  |  |  | Extent of Urban Renewal | % | 65% | 2023 |  |  | 20 |  |  | 20 |  |  | 20 |  |  | 20 | 80 |  | 0 |
|  |  |  | Extent of Title Surveyed Properties | % | 0 | 2023 |  |  |  |  |  | 40 |  |  |  |  |  | 40 | 80 |  | 0 |
|  |  |  | Efficiency in Collection of Housing and Community Services Charges | % | 50% | 2023 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 10 | 10 | 80 |  | 0 |
|  |  |  | Maintenance Coverage Ratio | % | 3% | 2023 |  |  | 3 |  |  | 3 |  |  | 4 |  |  | 5 | 15 |  | 0 |
| OUC 4 | Improved road trafficability | 4 | Coverage of Road Network | % | 60 | 2023 |  |  | 50 |  |  | 100 |  |  | 100 |  |  | 50 | 300km |  | 0 |
|  |  |  | Condition of Roads | % | 7 | 2023 |  |  |  |  |  | 6,5 |  |  | 6,5 |  |  | 2 | 30km |  | 0 |
|  |  |  | Adequacy of Carriageway Markings | % | 23.8 | 2023 |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 10km |  | 0 |
|  |  |  | Coverage of Controlled Intersections | % | 0 | 2023 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 |  |  | 10 |  | 0 |
|  |  |  | Functionality of Stormwater Drainage System | % | 66.7 | 2023 |  |  |  |  | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 40 |  | 0 |
|  |  |  | Efficiency in Satisfactory Response/Reaction to Customer Complaints | % | 100 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
|  |  |  | Roads Maintenance Coverage Ratio | % | 4.7 | 2023 |  | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 9 | 8.7 |  | 95 |  | 0 |
| OUC5 | Improved public safety and security | 5 | Reaction time to emergencies | hrs | 62 | 2023 | 48 | 48 | 48 | 48 | 48 | 48 | 48 | 48 | 48 | 48 | 48 | 48 | 48 |  | 0 |
|  |  |  | Coverage of Public Lighting (number) | % | 0 | 2023 |  |  |  |  |  | 37.5 |  |  |  |  |  | 37.5 | 75 |  | 0 |
|  |  |  | Emergency services preparedness level | % | 40 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
| OUC 6 | Improved natural resource conservation and management | 6 | Extent of Veld Fires | % | 2.4 | 2023 |  |  |  |  |  |  |  |  |  | 1 |  |  | 1 |  | 0 |
|  |  |  | Wetlands Sustainably Managed | % |  | 2023 |  |  | 20 |  |  | 20 |  |  | 20 |  |  | 20 | 80 |  | 0 |
|  |  |  | Extent of Land Reclaimed | % | 57.5 | 2023 |  |  | 10 |  |  | 20 |  |  | 20 |  |  | 10 | 60 |  | 0 |
|  |  |  | Extent of Forestation | % | 22.3 | 2023 |  |  | 40 |  |  |  |  |  |  |  |  | 40 | 80 |  | 0 |
|  |  |  | Adherence to Environmental Campaigns | % | 100 | 2023 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 10 | 100 |  | 0 |
|  |  |  | Extent of Beautification of Local Authority Areas | % | 0 | 2023 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 60 |  | 0 |
|  |  |  | Compliance to E.I.A requirements | % |  | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |

T = Target	A = Actual	AV = Actual Variance		PV = Planned Variance	TL = Tolerance Level

10.Outputs Performance Framework

|  | Outputs | Dimension | KPI | Baseline |  | Targets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Value | Year | J | F | M | A | M | J | J | A | S | O | N | D | Planning Frame Target | Tolerance Level | Allowable Variance |
| Programme: Governance and Administration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC 1: Improved corporate governance and administration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OP 1.1 | Council policies formulated | QT | no | 2 | 2023 |  |  | 1 |  |  | 1 |  |  | 2 |  |  | 1 | 5 |  | 0 |
| OP1.2 | Stakeholder engagement programmes conducted | QT | no | 3 | 2023 |  | 1 |  |  |  | 1 |  |  |  | 1 |  |  | 3 |  | 0 |
| OP 1.3 | Revenue collected | QT: | % | 50 | 2023 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 60 |  | +/-6 |
| OP 1.4 | Statutory obligations paid | QT: | % | 75 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
| OP 1.5 | Financial statements audited | QT: | no | 1 | 2023 |  |  | 1 |  |  |  |  |  |  |  |  |  | 1 |  | 0 |
| OP 1.6 | Council budget produced | QT: | no | 1 | 2023 |  |  |  |  |  |  |  |  |  |  | 1 |  | 1 |  | 0 |
| OP 1.7 | Council systems computerised | QT: | % | 50 | 2023 |  |  | 15 |  |  | 15 |  |  | 15 |  |  | 15 | 60 |  | +/-6 |
| OP1.8 | statutory meetings held | QT | NO | 36 | 2023 | 2 | 2 | 15 | 2 | 2 | 15 | 2 | 2 | 40 | 2 | 2 | 14 | 100 |  | 0 |
| OP1.9 | Council policies implemented | QT | % | 100 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | 0 |
| OP1.10 | Internal audit reports produced | QT | NO | 10 | 2023 |  |  | 3 |  |  | 3 |  |  | 2 |  |  | 2 | 10 |  | +/-1 |
| OP1.11 | Goods and services procured | QT | % | 50 | 2023 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 | 100 |  | +/-10 |
| OP1.12 | Vacant posts filled | QT | NO | 2 | 2023 |  |  |  |  |  | 2 |  |  | 2 |  |  | 1 | 5 |  | 0 |
| OP1.13 | Master Asset register maintained | QT | NO | 1 | 2023 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |  | 0 |
| OP1.14 | Financial management reports produced | QT | NO | 12 | 2023 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 12 |  | 0 |
| OP1.15 | Plant and equipment serviced | QT | NO | 11 | 2023 |  |  | 11 |  |  | 11 |  |  | 11 |  |  | 11 | 11 |  | 0 |
| OP1.16 | Council policies reviewed | QT | NO | 1 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 0 |
| OP1.17 | Council buildings maintained | QT | NO | 5 | 2023 |  |  | 3 |  |  | 3 |  |  | 2 |  |  | 2 | 10 |  | +/-1 |
| OP1.18 | Ward development meetings held | QT | NO | - | - |  |  | 21 |  |  | 21 |  |  | 21 |  |  | 21 | 84 |  | +/-8 |
| OP1.19 | Performance contracts signed | QT | NO | 6 | 2025 |  |  | 6 |  |  |  |  |  |  |  |  |  | 6 |  | 0 |
| OP1.20 | By laws formulated | QT | NO | 27 | 2025 |  |  |  |  |  |  |  |  |  |  |  | 3 | 3 |  | 0 |
| Programme: Water, sanitation and hygiene |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC2 : Improved water ,sanitation and hygiene(WASH) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OP2.1 | Water treatment plant constructed | QT | m3 | 0 | 2023 |  |  |  |  |  | 12 |  |  |  |  |  | 13 | 25% |  | +/-2% |
| OP2.2 | Potable water supplied (megalitres) | QT | NO | - |  | 18 | 18 | 18 | 18 | 19 | 18 | 18 | 18 | 18 | 18 | 19 | 17 | 217 |  | +/-21 |
| OP2.3 | Water reticulation network/system rehabilitated | QT | NO | - | 2023 |  |  |  |  |  |  |  |  |  |  | 1 |  | 1 |  | 0 |
| OP2.4 | Water reticulation network/system constructed | QT | no | - | 2023 |  |  |  |  |  | 1 |  |  |  |  |  | 1 | 2 |  | 0 |
| OP2.5 | Water points established (solarized borehole drilled) | QT | NO | 300 | 2023 |  |  | 2 |  |  | 2 |  |  | 2 |  |  | 2 | 8 |  | +/-1 |
| OP2.6 | Water points/ boreholes maintained | QT | % | 300 | 2023 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 4 | 4 | 68 |  | +/-6 |
| OP2.7 | New properties connected | QT | ML | 434 | 2023 |  |  | 1050 |  |  | 1050 |  |  | 1050 |  |  | 1050 | 4200 |  | +/-420 |
| OP2.8 | Reservoirs constructed | QT | NO | 2 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 0 |
| OP2.9 | Sewer reticulation systems / network constructed | QT | NO | 0 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 0 |
| OP2.10 | public Ablution facilities constructed | QT | NO | 3 | 2023 |  |  |  |  |  | 1 |  |  |  |  |  | 1 | 2 |  | 0 |
| OP2.11 | ODF communities obtained | QT | no | 1 | 2023 |  |  | 8 |  |  | 8 |  |  | 8 |  |  | 8 | 32 |  | +/-3 |
| OP2.12 | Waste water collected (mega litres) | QT | megal | 0 | 2023 |  |  | 32.55 |  |  | 32.55 |  |  | 32.55 |  |  | 32.55 | 130.2 |  | +/-13 |
| OP2.13 | Landfill constructed | QT | no | 0 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 0 |
| OP2.14 | Solid waste management equipment purchased | QT | no | 0 | 2023 |  |  | 1 |  |  | 1 |  |  | 1 |  |  | 1 | 4 |  | 0 |
| OP2.15 | Landfill maintained (frequency) | QT | no | 0 | 2023 |  |  | 1 |  |  | 1 |  |  | 1 |  |  | 1 | 4 |  | 0 |

|  | Outputs | Dimension | KPI | Baseline |  | Targets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Value | Year | J | F | M | A | M | J | J | A | S | O | N | D | Planning Frame Target | Tolerance Level | Allowable Variance |
| Programme: Social Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC3 : Improved access to social services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OP 3.1 | Educational facilities constructed | QT | % | 2 | 2023 |  |  | 1 |  |  | 1 |  |  | 1 |  |  | 1 | 4 |  | +/-1 |
| OP 3.2 | Stands allocated | QT | no | 275 | 2023 |  |  |  |  |  | 150 |  |  |  |  |  | 150 | 300 |  | +/- 30 |
| OP 3.3 | Development inspections conducted | QT | % | 549 | 2023 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 40 | 50 | 50 | 500 |  | +/-50 |
| OP 3.4 | housing developments regularised | QT | % | - | 2023 |  |  | 50 |  |  | 50 |  |  | 50 |  |  | 50 | 200 |  | +/-20 |
| OP3.5 | Health facilities constructed | QT | % | 1 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 0 |
| OP3.6 | Educational facilities rehabilitated | QT | NO | 1 | 2023 |  |  |  | 1 |  |  |  | 1 |  |  |  | 1 | 3 |  | 1 |
| OP3.7 | Educational facilities equipped | QT | NO | 1 | 2023 |  |  |  |  |  | 1 |  |  |  |  |  | 1 | 2 |  | 0 |
| OP3.8 | Social amenities constructed | QT | no | 1 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 0 |
| OP3.9 | Social amenities maintained | QT | NO | 1 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 0 |
| OP3.10 | Health facilities equipped | QT | NO | 1 | 2023 |  |  |  |  |  | 1 |  |  |  |  |  | 1 | 2 |  | +/-1 |
| OP3.11 | Health facilities maintained | QT | NO | 2 | 2023 |  |  |  |  |  | 1 |  |  |  |  |  | 1 | 2 |  | +/-1 |
| OP3.12 | Local development plan produced | QT | NO | new | new |  |  |  |  |  |  | 1 |  |  |  |  |  | 1 |  | 0 |
| OP3.13 | Title surveyed centres | QT | NO | new | new |  |  | 1 |  |  |  |  |  |  |  |  |  | 1 |  | 0 |

|  | Outputs | Dimension | KPI | Baseline |  | Targets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Value | Year | J | F | M | A | M | J | J | A | S | O | N | D | Planning Frame Target | Tolerance Level | Allowable Variance |
| Programme: Roads |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC4 : Improved road trafficability |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OP4.1 | Roads maintained | QT | KM | 154 | 2023 |  |  | 50 |  |  | 100 |  |  | 100 |  |  | 50 | 300km |  | +/-30 |
| OP4.2 | Roads constructed | QT | KM | 10 | 2023 |  |  |  |  |  | 6,5 |  |  | 6,5 |  |  | 2 | 30km |  | +/-3 |
| OP4.3 | Roads surfaced | QT | KM | 10 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 10 | 10km |  | +/-1 |
| OP4.4 | Bridges constructed | QT | NO | 3 | 2023 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 |  |  | 10 |  | +/-1 |
| OP4.5 | Bridges maintained | QT | NO |  | 2023 |  |  | 1 |  |  | 1 |  |  | 1 |  |  | 1 | 4 |  | 0 |
| OP4.6 | Road furniture and facilities installed | QT | NO | 2 | 2023 |  |  |  |  | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 40 |  | +/-4 |
| OP4.7 | Road furniture and facilities maintained | QT | NO | 0 | 2023 |  |  |  |  | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 40 |  | +/-4 |
| OP4.8 | Road intersections upgraded | QT | NO | 0 | 2023 |  |  |  |  |  | 2 |  |  |  |  |  | 2 | 4 |  | +/-1 |

|  | Outputs | Dimension | KPI | Baseline |  | Targets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Value | Year | J | F | M | A | M | J | J | A | S | O | N | D | Planning Frame Target | Tolerance Level | Allowable Variance |
| Programme: Public safety and security services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC5 : Enhanced public safety and security |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OP 5.1 | Awareness campaigns held | QT | No | - | 2023 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 12 |  | +/-1 |
| OP 5.2 | Properties secured | QT | NO | 2 | 2023 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  | 0 |
| OP 5.3 | By-laws enforced | QT | % | 60 | 2023 |  |  |  |  |  |  |  |  |  |  |  | 1 | 1 |  | 0 |
| OP 5.4 | Public lights installed | QT | No | - | 2025 |  |  |  |  |  | 12 |  |  |  |  |  | 12 | 24 |  | +/-2 |

|  | Outputs | Dimension | KPI | Baseline |  | Targets |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Value | Year | J | F | M | A | M | J | J | A | S | O | N | D | Planning Frame Target | Tolerance Level | Allowable Variance |
| Programme: Natural resources conservation and management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC6: improved natural resources conservation and management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OP 6.1 | Awareness campaigns conducted | QT | NO | 50 | 2023 |  |  | 20 |  |  | 10 |  |  | 10 |  |  | 10 | 50 |  | +/-5 |
| OP6.2 | Committees capacitated | QT | NO | 60 | 2023 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 60 |  | +/-6 |
| OP6.3 | Surveillance patrols conducted | QT | NO | 48 | 2023 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 48 |  | +/-4 |
| 0P6.4 | Lands reclamation programs conducted | QT | HEC | 1Hactare | 2023 |  |  | 1 |  |  | 2 |  |  | 1 |  |  | 1 | 5 |  | +/-0.5 |
| OP6.5 | Wetlands protected | QT | NO | New | 2023 |  |  |  |  |  | 1 |  |  |  |  |  |  | 1 |  | 0 |
| OP6.6 | fireguards constructed | QT | KM | New | 2023 |  |  |  |  | 2 | 2 | 1 |  |  |  |  |  | 5 |  | +/-1 |
| OP6.7 | Trees planted | QT | NO | 5000 | 2023 | 2500 |  |  |  |  |  |  |  |  |  |  | 2500 | 5000 |  | +/-500 |
| OP6.8 | Clean up campaigns conducted | QT | NO | 12 | New | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 12 |  | 0 |
| OP6.9 | Local Environmental Action Plan produced | QT | NO | New | New |  |  | 1 |  |  |  |  |  |  |  |  |  | 1 |  | 0 |
| OP9.10 | E.I.A Conducted | QT | N0 | 5 | 2023 |  |  | 20 |  |  | 20 |  |  | 20 |  |  | 20 | 100 |  | +/-10 |

T = Target	A = Actual	AV = Actual Variance		PV = Planned Variance	TL = Tolerance Level

QT:Quantity, QL: Quality, TM: Timeliness, CS: Cost

11.a.   Programme Budget: (Budget Year - 2026)

| Programme | Programme Outputs | Budget Last Year | Budget Current Year | Budget Year 1 | Budget Year 2 | Budget Year 3 | Budget Year 4 | Budget Year 5 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Programme 1: Governance and administration | Council policies formulated |  |  | 287145 | 194400 | 233280 | 279936 | 335923 |
|  | Stakeholder engagement programs conducted |  |  | 3435020 | 256456 | 235555 | 235400 | 256000 |
|  | Revenue collected |  |  | 454000 | 543678 | 567834 | 678956 | 768987 |
|  | statutory obligations paid |  |  | 1124275.79 | 1342657 | 1452367 | 5472000 | 6578954 |
|  | Financial statements audited |  |  | 513000 | 513000 | 513000 | 513000 | 513000 |
|  | Council budget produced |  |  | 34350 | 36700 | 458769 | 467900 | 500000 |
|  | Council systems computerised |  |  | 64000 | 64000 | 64000 | 64000 | 64000 |
|  | Statutory meetings held |  |  | 56067 | 56067 | 60267 | 63567 | 66789 |
|  | Internal audit reports produced |  |  | 25000 | 25000 | 25000 | 25000 | 25000 |
|  | Goods and services procured |  |  | 15389223964 | 15389223964 | 15389223964 | 15389223964 | 15389223964 |
|  | Vacant posts filled |  |  | 7569000 | 6367990 | 5578968 | 5067489 | 4577790 |
|  | Master asset register maintained |  |  | 20000 | 20000 | 20000 | 200002 | 20000 |
|  | Financial management reports produced |  |  | 65789545 | 65789545 | 65789545 | 65789545 | 65789545 |
|  | Plant and equipment serviced |  |  | 2500045678 | 3000000000 | 3554563240 | 2600002562 | 2000076892 |
|  | Council policies reviewed |  |  | 25000 | 25000 | 25000 | 25000 | 25000 |
|  | Council buildings maintained |  |  | 15456744 | 14567455 | 17889544 | 15645634 | 56784599 |
|  | Ward development meetings held |  |  | 25000 | 25000 | 25000 | 25000 | 25000 |
|  | Performance contracts signed |  |  | 1000 | 1500 | 1500 | 2000 | 2000 |
|  | By laws formulated |  |  | 15000 | 18000 | 18000 | 20000 | 20000 |
| Total Programme Budget 1 |  |  |  | 17994597191.79 | 18479025912 | 19036700333 | 18083753955 | 17525606443 |
| Programme 2: Water sanitation and hygiene | Water treatment plant constructed |  |  | 74034800.10 | 100000000 | 100000000 | 50000000 | 45000000 |
|  | Portable water supplied |  |  | 65790900 | 65790900 | 65788900 | 65790900 | 62345890 |
|  | Water reticulation system rehabilitated |  |  | 42700000 | 42700000 | 42700000 | 42700000 | 42700000 |
|  | Water reticulation system constructed |  |  | 74034800.10 | 100000000 | 100000000 | 50000000 | 45000000 |
|  | Water points established |  |  | 50000000 | 50000000 | 50000000 | 50000000 | 50000000 |
|  | Water points maintained |  |  | 4500000 | 4500000 | 4500000 | 4500000 | 4500000 |
|  | New properties connected |  |  | 78000000 | 67000000 | 5600000 | 34578900 | 2232333 |
|  | Reservoirs constructed |  |  | 80999800 | 80999800 | 80999800 | 80999800 | 80999800 |
|  | Sewer reticulation system constructed |  |  | 150000000 | 150000000 | 150000000 | 150000000 | 150000000 |
|  | Sewer treated |  |  | 100000000 | 100000000 | 100000000 | 100000000 | 100000000 |
|  | Sewer blockages cleared |  |  | 25000000 | 25000000 | 25000000 | 25000000 | 25000000 |
|  | Public ablution facilities constructed |  |  | 10800000 | 10000000 | 5000000 | 5500000 | 2040000 |
|  | ODF communities obtained |  |  | 2400000 | 2345798 | 2345798 | 2345798 | 2345798 |
|  | New properties connected to sewer |  |  | 2555007 | 2555007 | 2555007 | 2555007 | 2555007 |
|  | Waste water collected |  |  | 2256454 | 2256454 | 2256454 | 2256454 | 2256454 |
|  | Landfill constructed |  |  | 900000000 | 200000000 | 360000000 | 279000000 | 164000000 |
|  | Solid waste management equipment purchased |  |  | 65790900 | 62666000 | 56900000 | 45678899 | 34678900 |
|  | Landfill maintained |  |  | 9000000 | 9000000 | 9000000 | 9000000 | 9000000 |
|  | Solid waste recycled |  |  | 34000675 | 2345798 | 2345798 | 2345798 | 2345798 |
| Total Programme Budget | - |  |  | 109228091.70 | 1216214450 | 1337835895 | 1471619484.50 | 50198240.30 |
| Programme 3: Social service | Educational facilities constructed |  |  | 20000000 | 18000000 | 23000000 | 40000000 | 10800000 |
|  | Stands allocated |  |  | 5689000 | 5000000 | 4567800 | 4578789 | 5558900 |
|  | Development inspections conducted |  |  | 6879999 | 6577780 | 5655689 | 4567834 | 2345333 |
|  | Housing developments regularised |  |  | 1230045 | 1230045 | 1230045 | 1230045 | 1230045 |
|  | Health centre facilities constructed |  |  | 567866 | 567866 | 567866 | 567866 | 567866 |
|  | Educational facilities rehabilitated |  |  | 2987900 | 2987900 | 2987900 | 2987900 | 2987900 |
|  | Educational facilities equipped |  |  | 234778 | 234778 | 234778 | 234778 | 234778 |
|  | Social amenities constructed |  |  | 40000000 | 3000000 | 25000000 | 26000000 | 20000000 |
|  | Health facilities maintained |  |  | 345908 | 345908 | 345908 | 345908 | 345908 |
|  | Local development plan produced |  |  | 222490 | - | - | - | - |
|  | Title surveyed centres |  |  | 2345798 | 2345798 | 2345798 | 2345798 | 2345798 |
| Total Programme Budget |  |  |  | 50296165.20 | 826 825 900 | 909508490 | 1000459339.00 | 444498349.44 |
| Programme 4: Roads | Roads maintained |  |  | 5400000 | 5200000 | 4567866 | 6700890 | 245698.15 |
|  | Roads constructed |  |  | 45000000 | 35000000 | 2500000 | 2000000 | 15000000 |
|  | Bridges constructed |  |  | 23500000 | 21400000 | 2000000 | 4555567 | 3200000 |
|  | Roads furniture and facilities installed |  |  | 3545000 | 200345 | 356789 | 455567 | 356788 |
|  | road furniture maintained |  |  | 2828789.5 | 256700 | 256700 | 256700 | 256700 |
|  | bridges maintained |  |  | 5250000 | 458900 | 458900 | 458900 | 458900 |
|  | road intersections upgraded |  |  | 2000000 | 150000 | 170000 | 200000 | 350000 |
| Total Programme Budget |  |  |  | 87523789.50 | 66900959 | 734691054.9 | 808160160.39 | 44406530.15 |
| Programme 5: Public safety and security service | Awareness campaigns held |  |  | 237684 | 237684 | 237684 | 237684 | 237684 |
|  | Properties secured |  |  | 234600 | 400000 | 400000 | 400000 | 400000 |
|  | By laws enforced |  |  | 567000 | 600000 | 600000 | 600000 | 600000 |
|  | Street lights installed |  |  | 1500000 | 2000000 | 3000000 | 3500000 | 3000000 |
|  | emergency equipment procured |  |  | 2400000 | 3441316 | 3109226 | 3343916 | 202969 |
| Total Programme Budget |  |  |  | 4939284 | 6679000 | 7346910 | 8081600 | 4440653 |
| Programme 6: Natural resources conservation and management | Awareness campaigns conducted |  |  | 237684 | 237684 | 237684 | 237684 | 237684 |
|  | Committees capacitated |  |  | 240000 | 240000 | 240000 | 240000 | 240000 |
|  | Surveillance patrols conducted |  |  | 357000 | 357000 | 357000 | 357000 | 357000 |
|  | Area reclaimed |  |  | 455000 | 455000 | 3458900 | 2567988 | 1211134 |
|  | Land reclamation programs conducted |  |  | 3860000 | 3657877 | 3245899 | 2555678 | 1456789 |
|  | Wetlands protected |  |  | 135211 | 135211 | 135211 | 135211 | 135211 |
|  | Clean up campaigns conducted |  |  | 237684 | 237684 | 237684 | 237684 | 237684 |
|  | Fireguards constructed |  |  | 568900 | 568900 | 568900 | 568900 | 568900 |
|  | Trees planted |  |  | 500000 | 400000 | 400000 | 400000 | 400000 |
|  | Local environmental action plan produced |  |  | 5969311.6 | - | - | - | - |
|  | Environmental impact assessments conducted |  |  | 458205 | 438888 | 345678 | 245456 | 125678 |
| Total Programme Budget |  |  |  | 13018995.60 | 14567897 | 15006745 | 12056435 | 43256342 |
| TOTAL MDA BUDGET |  |  |  | 319966646646.70 | 857092584 | 2942590628 | 3239010926 | 2085056272 |

12. Human Resources

12.a – Budget Year :2026

| No. | Category | Programme 1 |  |  |  | Programme 2 |  |  |  | Programme 3 |  |  |  | Programme 4 |  |  |  | Prog 5 |  |  |  | Prog 6 |  |  |  | MDA |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Total Establis-hment | Filled Positions | Vacant Positions | Positions requested | Total Establis-hment | Filled Posi-tions | Vacant Positions | Positions requester | Total Establis-hment | Filled Positions | Vacant | Positions requested | Total Establis-hment | Filled Positions | VP | PR | T.Est | F.P | V | PR | T | FP | V | P | Total Est | Filled | Vacant P | Positions requester |
| 1 | Top Management | 4 | 4 | 0 | 0 | - | - | - | - | 1 | 0 | 1 | 0 | 1 | 1 | 0 | 0 | - | - | - | - | - | - | - | - | 6 | 6 | 0 | 0 |
| 2 | Middle Management | 3 | 2 | 1 | 0 | 1 | 1 | 0 | 0 | 4 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 0 | 0 | 1 | 1 | 0 | 0 | 10 | 7 | 0 | 2 |
| 3 | Supervisory Management | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 4 | 1 | 2 | 0 | 2 | 2 | 0 | 0 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 10 | 7 | 4 | 3 |
| 4 | Operational and Support staff | 12 | 11 | 1 | 0 | 2 | 2 | 0 | 0 | 1 | 1 | 0 | 0 | 1 | 1 | 0 | 0 | 12 | 6 | 6 | 6 | 3 | 3 | 0 | 0 | 31 | 26 | 7 | 1 |
| 5 | Total | 21 | 18 | 3 | 0 | 3 | 3 | 0 | 0 | 8 | 3 | 4 | 0 | 4 | 4 | 0 | 0 | 15 | 9 | 0 | 6 | 4 | 4 | 0 | 0 | 57 | 46 | 11 | 11 |

12.b – Current Year :2025

| No. | Category | Programme 1 |  |  |  | Programme 2 |  |  |  | Programme 3 |  |  |  | Programme 4 |  |  |  | Prog 5 |  |  |  | Prog 6 |  |  |  | Agency |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Total Establis-hment | Filled Positions | Vacant Positions | Positions requested | Total Establis-hment | Filled Posi-tions | Vacant Positions | Positions requester | Total Establis-hment | Filled Positions | Vacant | Positions requested | Total Establis-hment | Filled Positions | VP | PR | T.Est | F.P | V | PR | T | FP | V | P | Total Est | Filled | Vacant P | Positions requester |
| 1 | Top Management | 4 | 4 | 0 | - | - | - | 1 | 0 | 1 | 1 | 1 | 0 | 4 | 4 | 0 | - | - | - | - | - | - | - | - | - | 6 | 5 | 1 | 6 |
| 2 | Middle Management | 3 | 2 | 1 | 1 | 1 | 0 | 3 | 1 | 2 | 0 | 0 | 0 | 3 | 2 | 1 | 1 | 1 | 1 | 0 | 1 | 1 | 0 | 1 | 1 | 9 | 5 | 4 | 9 |
| 3 | Supervisory Management | 1 | 1 | 2 | 0 | 0 | 0 | 2 | 1 | 1 | 2 | 2 | 0 | 1 | 1 | 2 | 0 | 2 | 2 | 0 | 0 | 0 | 0 | 2 | 2 | 7 | 6 | 1 | 7 |
| 4 | Operational and Support staff | 10 | 10 | 0 | 2 | 2 | 0 | 1 | 1 | 0 | 1 | 1 | 0 | 10 | 10 | 0 | 2 | 6 | 6 | 0 | 3 | 3 | 0 | 6 | 6 | 23 | 23 | 0 | 23 |
| 5 | Total | 18 | 15 | 3 | 3 | 3 | 0 | 7 | 3 | 4 | 4 | 4 | 0 | 18 | 15 | 3 | 3 | 9 | 9 | 0 | 4 | 4 | 0 | 9 | 9 | 45 | 39 | 6 | 45 |

12.c – Previous Year :2024

| No.. | Category | Programme 1 |  |  | Programme 2 |  |  | Programme 3 |  |  | Programme 4 |  |  | Prog 5 |  |  | Prog 6 |  |  |  | MDA |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | T. E | F. P | V.P | T. E | F. P | V.P | T. E | F. P | V.P | T. E | P. F | V.P | T. E | F. P | V.P | T. E | F. P | V.P | T.E |  | F. P | V.P |
| 1 | Top Management | 4 | 4 | 0 | - | - | - | 1 | 0 | 1 | 1 | 1 | 0 | - | - | - | - | - | - | 6 |  | 5 | 1 |
| 2 | Middle Management | 3 | 2 | 1 | 1 | 1 | 0 | 3 | 1 | 2 | 0 | 0 | 0 | 1 | 1 | 0 | 1 | 1 | 0 | 9 |  | 5 | 4 |
| 3 | Supervisory Management | 1 | 1 | 2 | 0 | 0 | 0 | 2 | 1 | 1 | 2 | 2 | 0 | 2 | 2 | 0 | 0 | 0 | 0 | 7 |  | 6 | 1 |
| 4 | Operational and Support staff | 10 | 10 | 0 | 2 | 2 | 0 | 1 | 1 | 0 | 1 | 1 | 0 | 6 | 6 | 0 | 3 | 3 | 0 | 23 |  | 23 | 0 |
| 5 | Total | 18 | 15 | 3 | 3 | 3 | 0 | 7 | 3 | 4 | 4 | 4 | 0 | 9 | 9 | 0 | 4 | 4 | 0 | 45 |  | 39 | 6 |

13. Outcomes  and Impact Analysis

| No. | Outcome / Impact Description | Reference to Preliminary Outcome (OUC): | Cross-Linkages |  |  | Linkage to Sector/ National Outcomes |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Shared Outcome/s | Contributing Entity | Contribution |  |
|  | Programme 1: Governance and administration |  |  |  |  |  |
|  | Preliminary Outcomes |  |  |  |  |  |
|  | Improved corporate governance and administration |  |  | MoFEDIP PRAZ MLG and Public Works Min of Labor Development Partners eg Silvera House, Commonwealth Forum | Technical support Regulatory Technical support | 5 and 6 / 1 and 3 |
|  | Programme 2: Water, Sanitation and Hygiene (WASH) |  |  |  |  |  |
|  | Preliminary Outcome: improved water, sanitation and hygiene (WASH) |  |  |  |  |  |
|  |  |  |  | MoHCC DDF ZINWA UNICEF | technical support and financial support | 11,12/3,4,7 |
|  | Programme 3: Social services |  |  |  |  |  |
| 1. | Improved access to social services |  |  | 1.MoHCC 2.Development Partners 3.MLGPW 4.Ministry Of Housing and Social Amenities 5.Ministry of Lands 6.Ministry of Education 7.Central Government 8.Political Leadership 9.Community | 1.Technical Support 2.Funding and Technical Support 3.Funding and Technical Support 4.Funding and Technical Support 5.Technical Support 6.Technical Support 7.Funding and Regulation 8.Community and Funding mobilization. 9.Local Resource mobilization | 5,8,9,22,23,24,25/3,5,7,8 |
| Programme 4: Roads |  |  |  |  |  |  |
|  | improved road network |  |  | ZINARA MoT DDF GoZ | technical and financial support | 13,15,/3,7 |
| Programme 5: Public safety and security services |  |  |  |  |  |  |
|  | Enhanced public safety and security |  |  | ZRP Neighborhood watch | technical | 5,17/3,8,7 |
| Programme 6: Programme 6. Natural Resources, Conservation and Environmental Management |  |  |  |  |  |  |
|  | Improved natural resource conservation and management | Public Safety and Security Services, Natural Resources Conservation Management |  | 1.EMA 2.Forestry Commission 3.Parks And Wildlife 4.ZINWA 5.ZRP 6.Development Partners 7.Community 8.Ministry of Mines 9.AGRITEX 10.MLG | 1.Funding and Technical Support 2.Technical Support 3.Technical Support 4.Technical Support .Technical Support 6.Funding and Technical Support 7.Mobilsation Support 8.Technical Support 9.Technical Support 10.Technical Support | 1,2,3,5,7/3,6 |

SECTION C: STRATEGIES, ASSUMPTIONS AND RISKS

- Strategies, assumptions and risks

Strategies: Game plan to achieve the targets

Assumptions: Positive factors that can assist in the achievement of the targets

Risks: Factors which militate against the achievement of results

Mitigation: Interventions to reduce the gravity or intensity of the damage

| Period | Strategies | Assumptions |  | Risks | Mitigations |
| --- | --- | --- | --- | --- | --- |
| Programme1: Governance and administration |  |  |  |  |  |
| Outcome1: Improved corporate governance and administration |  |  |  |  |  |
| Budget Year | Strengthen Capacity Building | Availability of Funds |  | Skills flight | Improve Conditions of Service |
|  | Enhance Digitalization of operations | System compatibility |  | Low uptake cyber threats lack of skilled personnel | Capacity Building Improved Cyber Security Systems |
|  | Ensure compliance with laws and regulations. | Leadership Commitment |  | Reluctance | Integrate Compliance into The Corporate Culture. |
|  | Strengthen engagement of stakeholders | Support from the Ministry |  | Ratepayer apathy Operation inefficiency Erosion of public trust | Establish clear governance frameworks that promote transparency and accountability |
|  | Enhance sound financial management practices and explore innovative revenue generation strategies | Adequate support from Central government and policy frameworks |  | Deliberate manipulation of financial controls | Diversify revenue sources |
| Period | Strategies | Assumptions |  | Risks | Mitigations |
| Programme 2: Water sanitation and hygiene |  |  |  |  |  |
| Outcome1: Improved water, sanitation and hygiene (WASH) |  |  |  |  |  |
| Budget year | Rehabilitate existing boreholes and water points | Availability of funding |  | Delays in funding disbursement | Engage community leaders early to ensure buy-in- Set up local maintenance funds |
|  | Conduct community hygiene and sanitation awareness campaigns | Community participation and cooperation |  | Poor community ownership leading to vandalism | Partner with NGOs and local contractors for rapid implementation |
|  | Accelerate the capacitation of bore pump minder | Availability of funding |  | Limited technical capacity for maintenance | Partner with NGOs and local contractors for rapid implementation. |
|  | Train local water point committees on maintenance | Central Government support |  | Poor budget performance |  |
|  | Supply and install handwashing stations in public places (schools, clinics, markets) | Availability Technical knowledge |  | climate change attributing to dry holes |  |
| Programme 3: Social Services |  |  |  |  |  |
| Outcome 1: Improved access to Social Services |  |  |  |  |  |
| budget year | Collaboration with the communities | Willingness of community participation |  | Negative political interference | Community engagement |
|  | Engagement with business community & transporters | Willingness of participation by the business community and transporters |  | Conflicting interests Competition from informal transporters | Enforcement of road and traffic by-laws |
|  | Lobbying for timeous and full disbursement of devolution funds through ARDCZ | preparedness of the government to disburse devolution funds |  | competing priorities | special levies/ borrowing |
| Programme 4: Roads |  |  |  |  |  |
| Outcome : Improved road trafficability |  |  |  |  |  |
| Budget year | Prioritize grading and spot re-gravelling of critical feeder and access roads. | Adequate fuel and maintenance resources for graders. |  | Budget constraints delay grading works. | Engage in public-private partnerships for road maintenance. |
|  | Repair drainage structures (culverts, side drains) to prevent wash aways. | Functional equipment |  | Delayed disbursement of funds | Schedule works in dry season and improve drainage capacity. |
|  | Conduct condition assessment and mapping of all local roads. | Local contractors are available and affordable |  | Heavy rains damage roads soon after maintenance. |  |
| Period | Strategies | Assumptions |  | Risks | Mitigations |
| Programme 5: Public safety and security services |  |  |  |  |  |
| Outcome : Enhanced public safety and security |  |  |  |  |  |
| Budget Year | Conduct fire risk assessments for all high-density and high-risk areas |  | Funding allocated in local government budgets. | Procurement delays | Streamline procurement with pre-approved supplier lists |
|  | Procure and deploy functional fire tenders to major urban and growth centers. |  | Cooperation from communities and private sector | Inadequate training facilities | Partner with national fire training institutions |
|  | Train and equip fire brigade personnel with modern firefighting gear |  | Procurement processes completed within time frame. | Limited public cooperation during awareness campaigns. | Incentivize community participation via local safety committees. |
|  | Establish a 24/7 emergency call and dispatch center |  |  |  |  |
|  | Launch public fire safety awareness campaigns. |  |  |  |  |
| Period | Strategies |  | Assumptions | Risks | Mitigations |
| Programme 6: Natural Resources Conservation and Management |  |  |  |  |  |
| Outcome 1:Improved natural resource conservation and management |  |  |  |  |  |
| Budget year | Awareness campaigns in partnership with enforcement agencies | community participation |  | competing demands | establishment of environmental ward committees |
|  | Increase environmental monitors | reduced incidences of environmental degradation activities |  | bribery and connivance by environmental monitors | monitoring and supervision, erection of boom gates technological advancements |

SECTION D: MONITORING AND EVALUATION

15.M&E Plan

- Evaluation Plan

a.	Title of the Programme/Policy:

b.	Year of last Formative evaluation:

c.	Details of formative evaluations carried out:

| Year | Evaluation Issue Area | Findings | Actions Taken |
| --- | --- | --- | --- |
| 2025 | Illegal allocation of communal land | Traditional leaders selling and allocating land illegally -Individuals selling and allocating land illegally -Land adjacent to Rural Service Centres such as Manhenga, Nyava and Rutope were mostly affected -Traditional Leaders are key players in resolving such matters -The process took longer than expected -Resistance by responsible parties to provide information | -Prohibition orders were issued -Stakeholder engagement was done -Village heads were instructed to submit household registers to Council by the 30th of November 2025 -A task force was established to resolve the matter (Law enforcement agencies, Councillors, Local Magistrate office, Traditional Leaders, Ministry of Local Government and Public Works, Council executive) |

4d.	Date/s of next summative evaluation/s:  2026

e.	Plan for next evaluations:

| Year | Evaluation Issue Area | Major Issues/ Evaluation Questions/ Points | Data Requirements | Frequency/ Responsibility | Estimated Budget |
| --- | --- | --- | --- | --- | --- |
| 2026 | Regularisation of illegal settlements | - legal and policy framework -socio economic factors -case studies and best practises -infrastructure and services -community participation and engagement | -updated village registers - Human Resources -Area planned for regularisation -Legal statutes -structures on the ground -Topographic survey | -E.g monthly/ Spatial Planning and land management and technical | $3300000.00 |

- Monitoring Plan

| Ref. &Results Category | Outcome Description |  | KPI | Baseline |  | Target | Variance |  | Data Source | MoV |  | Data Freq. |  | Instrument |  | Risks & Assumptions | Responsibility |  | Specific Budgetary needs ($ / Other) |  |  | Reporting to / User |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Value | Year |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Programme 1 :GOVERNANCE AND ADMINISTRATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC 1 | Improved corporate governance and administration | Client satisfaction index |  | 38% | 2023 | 69 | 0 |  | Clients survey report | Field visits |  | Bi annually |  | Questionnaire |  | Respondents will cooperate | HR |  | $90000 |  |  | Chief Executive Officer/ MLGPW |  |
|  |  | Employee satisfaction index |  | 52% | 2023 | 69 | 0 |  | Employees surveys report | Field visits |  | annually |  | Questionnaire |  | Respondents will cooperate | HR and admin |  | $40000 |  |  | Chief Executive Officer/MLGPW |  |
|  |  | Financial Sustainability |  | 59.8% | 2023 | 80 | 0 |  | Books of Accounts | Meeting minutes, |  | monthly |  | Management Accounts |  | -service sustainability will always be there -negative liquidity ratio | Finance |  | $4000 |  |  | CEO |  |
|  |  | Statutory compliance |  | 75% | 2023 | 100 | 0 |  | Financial Statements/Performance Reports | Third Party Verification |  | monthly |  | Compliance Scorecard |  | Availability of data for analysis | Finance/HR |  | 800 |  |  | CEO |  |
|  |  | Proportion of total expenditure dedicated to service delivery |  | 70% | 2023 | 70 | 0 |  | Management accounts | Payment Vouchers |  | Monthly |  | scorecard |  | Conflicting priorities Software compatibility Outbreaks of pandemics Skills flight | All departments |  | $10000 |  |  | Chief Executive Officer |  |
|  |  | efficiency in Human resources management |  | 54% | 2023 | 75 | 0 |  | Skills audit report, Job evaluation report, pay roll | reports |  | bi annually |  | human resources management scorecard |  | conflicting priorities | all departments |  | $5000 |  |  | Chief Executive Officer |  |
|  |  | availability of Estates and development planning policies |  | 40% | 2023 | 100 | 0 |  | Valuation,masterplan and strategic plan reports | valuation roll, current master plan, local development plans, local environmental action plan, strategic plan |  | annually |  | Development planning scorecard |  | Stakeholder participation -information assymetry | Planning |  | 4000 |  |  | CEO |  |
|  |  | extent of gender mainstreaming |  | 40% | 2023 | 50 | 0 |  | reports | number of reports and activities |  | quarterly |  | gender mainstreaming scorecard |  | stakeholder participation | all departments |  | $5000 |  |  | chief executive officer |  |
|  |  | Adherence to Mandatory Council Meetings and Policies |  | 78.9% | 2023 | 100 | 0 |  | meeting schedule | minutes |  | Monthly |  | Documents and records |  | Conflicting priorities | All departments |  | $10000 |  |  | Chief Executive Officer |  |
|  |  | Extent of Payment of Statutory Obligations |  | 75% | 2023 | 100 | 0 |  | Payment Voucher | Cash books |  | Monthly |  | Payroll returns |  | -compliance -non availability of funds | Finance |  | $2500 |  |  | CEO |  |
|  |  | Status of Audited Accounts |  | 85% | 2023 | 100 | 0 |  | Audited Financial Statements | Audit Reports |  | Yearly |  | Financial Statements |  | -Adherence to the Act - Failure to meet deadlines | Audit |  | $5000 |  |  | CEO |  |
|  |  | Extent of E-governance |  | 54% | 2023 | 60 | 0 |  | Websites, ERP Systems | Physical inspection |  |  |  | Online Surveys, online usage statistics |  | - Cyber threats - Availability of funds | Finance and Administration |  | $3000 |  |  | CEO |  |
|  |  | Efficiency in Asset Management |  | 60% | 2023 | 70 | 0 |  | Asset management reports | Asset register |  | monthly |  | Asset inspection scorecards |  | -Human Error - availability of workforce | Administration |  | $3000 |  |  | CEO |  |
|  | Programme 2: WATER SANITATION AND HYGIENE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC 2 | Improved water sanitation and hygiene | Coverage of Basic Water Supply (%) |  | 21.9 | 2023 | 75 | 0 |  | survey reports | Site visits |  | monthly |  | questionnaire |  | Availability of good network for communication | technical dept |  | $60000 |  |  | Chief Executive Officer/ MLGPW,DDF,Developmental Partners,DWWSC |  |
|  |  | Average Per Capita Water Supply (litres/per capita/day) |  | 50 | 2023 | 60 | 0 |  | Departmental weekly reports | Project progress report |  | Monthly |  | Data sheet |  | Slow project progress | technical dept |  | $144000 |  |  | Chief executive officer |  |
|  |  | Extent of Metering of Water Connections (%) |  | 0 | 2023 | 100 | 0 |  | Departmental weekly reports | Collection Login timesheets |  | Monthly |  | Recording sheet |  | respondent will cooperate | technical dept |  | $144000 |  |  | Chief executive officer |  |
|  |  | Efficiency in Meeting Water Demand (%) |  | 40 | 2023 | 80 | 0 |  | RWIMS monthly reports | Physical visits |  | monthly |  | RWIMS gadget |  | Availability of data bundles | technical dept |  | $144000 |  |  | Chief executive officer |  |
|  |  | Extent of Non-Revenue Water (NRW) (%) |  | 95 | 2023 | 30 | 0 |  | DWSSC reports | Physical Visits |  | monthly |  | Data sheets |  | Lack of water due to shortage of purification chemicals | technical dept |  | $288000 |  |  | Chief executive officer |  |
|  |  | Average Hours of Continuous Access to Water per Day (hours/day) |  | 8 | 2023 | 20 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 560000 |  |  | CEO |  |
|  |  | Quality of Water Supplied (%) |  | 25.3 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 340007 |  |  | CEO |  |
|  |  | Efficiency in Satisfactory Response/Reaction to Customer Complaints (%) |  | 75 | 2023 | 95 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 20000 |  |  | CEO |  |
|  |  | Operating Cost Recovery in Water Supply Services (%) |  | - | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 2456867 |  |  | CEO |  |
|  |  | Efficiency in Collection of Water Supply-Related Charges (%) |  | - | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 564567 |  |  | CEO |  |
|  |  | Maintenance Coverage Ratio (%) |  | - | 2023 | 20 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 456733 |  |  | CEO |  |
|  |  | Coverage of Toilets (%) |  | 100 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 200000 |  |  | CEO |  |
|  |  | Coverage of Properties with Adequate Sanitation Services (%) |  | 100 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 453677 |  |  | CEO |  |
|  |  | Collection Efficiency of Sanitation System (%) |  | 0 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 245333 |  |  | CEO |  |
|  |  | Adequacy of Treatment Capacity of Sanitation System (%) |  | 0 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 456785 |  |  | CEO |  |
|  |  | Quality of Treatment of Sanitation System (%) |  | 100 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 245644 |  |  | CEO |  |
|  |  | Extent of Reuse and Recycling in Sanitation System (%) |  | 0 | 2023 | 20 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 23333 |  |  | CEO |  |
|  |  | Efficiency in Satisfactory Response/ Reaction to Customer Complaints (%) |  | 0 | 2023 | 95 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 24533 |  |  | CEO |  |
|  |  | Operating Cost Recovery in Sanitation Management (%) |  | 0 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 678956 |  |  | CEO |  |
|  |  | Efficiency in Collection of Sanitation Charges (%) |  | 0 | 2023 | 80 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 879444 |  |  | CEO |  |
|  |  | Maintenance Coverage Ratio (%) |  | 0 | 2023 | 20 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 765456 |  |  | CEO |  |
|  |  | Coverage of Door-to- Door Solid Waste Collection Services (%) |  | 80 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 786567 |  |  | CEO |  |
|  |  | Proportion of Rural Homesteads with Adequate Solid Waste Disposal Facilities (%) |  | 100 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Availability of technical expertise for the survey | technical dept |  | 454444 |  |  | CEO |  |
|  |  | Efficiency of Collection of Solid Waste (%) |  | 100 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Respondents will cooperate | technical dept |  | 56456 |  |  | CEO |  |
|  |  | Extent of Segregation of Solid Waste (%) |  | 0 | 2023 | 3 | 0 |  | Reports | Check List |  | Quarterly |  | Surveys |  | Accurate records are available | technical dept |  | 34546 |  |  | CEO |  |
|  |  | Extent of Recovery of Solid Waste Collected (%) |  | 0 | 2023 | 20 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Respondents will cooperate | technical dept |  | 456667 |  |  | CEO |  |
|  |  | Extent of Scientific Disposal of Waste at Landfill/ Alternative Sites (%) |  | 0 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Cooperation from departmental staff | technical dept |  | 676678 |  |  | CEO |  |
|  |  | Efficiency in Satisfactory Response/Reaction to Customer Complaints (%) |  | 0 | 2023 | 95 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 234533 |  |  | CEO |  |
|  |  | Operating Cost Recovery in SWM Services (%) |  | 0 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 23555 |  |  | CEO |  |
|  |  | Efficiency in Collection of SWM Charges (%) |  | 40 | 2023 | 80 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 56789 |  |  | CEO |  |
|  |  | Maintenance Coverage Ratio (%) |  | 5 | 2023 | 20 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 67588 |  |  | CEO |  |
|  |  | Coverage of Receptacles (%) |  | 20 | 2023 | 100 | 0 |  | Reports | Check List |  | monthly |  | Surveys |  | Information Bias | technical dept |  | 87899 |  |  | CEO |  |
|  | Programme3: SOCIAL SERVICES |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC 3 | Improved access to social services |  | General Health Facilities Availability (#/10,000 people) | 1.6 | 2023 | 1.8 | 0 | Clinic Catchment Population map |  | GIS Mapping | Annually |  | GIS gadgets |  | Catchment population map is captured correctly |  |  |  | HR and Admin |  | $75000 |  | Chief Executive Officer/ Ministry,MoHCC,Developmental Partners |
|  |  |  | Efficiency of Collection of Solid Waste | 20 | 2023 | 100 | 0 | Monthly Departmental Reports |  | Records Review | Monthly |  | Solid Waste Collection Scorecard |  | Cooperation from departmental staff |  |  |  | engineering |  | 400 |  | ceo |
|  |  |  | Coverage of Door-to- Door Solid Waste Collection Services | 80 | 2023 | 100 | 0 | Monthly Departmental Reports |  | Records Review | Monthly |  | Checklist |  | Cooperation from departmental staff |  |  |  | engineering |  | 1 000 |  | ceo |
|  |  |  | Collection Efficiency of Sanitation System | 20 | 2023 | 100 | 0 | Monthly Departmental Reports |  | Records Review | Monthly |  | Solid Waste Collection Scorecard |  | Cooperation from departmental staff |  |  |  | engineering |  | 400 |  | ceo |
|  |  |  | Coverage of Toilets | 100 | 2023 | 100 | 0 | Monthly Departmental Reports |  | Field Visits | Monthly |  | Toilets Checklist |  | Respondents cooperate |  |  |  | engineering |  | 400 |  | ceo |
|  |  |  | Proportion of Compliant Business Premises (%) | - | 2023 | 100 | 0 | Business Catchment Population map |  | GIS Mapping | monthly |  | GIS gadgets |  | Catchment population map is captured correctly |  |  |  | housing |  | $75000 |  | Chief executive officer |
|  |  |  | Proportion of Functional Public Toilets | 40% | 2023 | 100 | 0 | toilets Catchment Population map |  | GIS Mapping | monthly |  | GIS gadgets |  | Catchment population map is captured correctly |  |  |  | HR and Admin |  | $75000 |  | Chief Executive Officer/ Ministry,MoHCC,Developmental Partners |
|  |  |  | Adequacy of Primary Education Facilities (Rural - Mines, Large Estates, Rural Townships and Growth Points) (%) | 65% | 2023 | 75 | 0 | School Catchment Population map |  | GIS Mapping | quarterly |  | GIS gadgets |  | Catchment population map is captured correctly |  |  |  | HR and Admin |  | $75000 |  | Chief executive officer |
|  |  |  | Adequacy of Primary Education Facilities (Rural - Communal and Resettlement Areas) (%) | 65% | 2023 | 75 | 0 | school Catchment Population map |  | GIS Mapping | quarterly |  | GIS gadgets |  | Catchment population map is captured correctly |  |  |  | HR and Admin |  | $75000 |  | Chief executive officer |
|  |  |  | Adequacy of Secondary Educational Facilities (%) | 60% | 2023 | 75 | 0 | school registers |  | sample | quarterly |  | reports |  | registers filled correctly |  |  |  | HR and Admin |  | $75000 |  | Chief Executive Officer/ Ministry,MoHCC,Developmental Partners |
|  |  |  | Adequacy of Community Amenities (%) | 5% | 2023 | 75 | 0 | Social amenities Catchment Population map |  | GIS Mapping | quarterly |  | GIS gadgets |  | Catchment population map is captured correctly |  |  |  | HR and Admin |  | $75000 |  | Chief executive officer |
|  |  |  | Coverage of Functional Settlements (%) | 40% | 2023 | 80 | 0 | Stand waiting list and Committee Allocation Minutes |  | Stand Allocation register Random Sampling of Allocated Individuals | quarterly |  | -Interviews -Observations of allocated stands |  | That stands willbe allocated according to the waiting list |  |  |  | Housing |  | $90000 |  | Chief executive officer |
|  |  |  | Extent of Urban Renewal (%) | 65% | 2023 | 80 | 0 | Stand waiting list and Committee Allocation Minutes |  | Stand Allocation register Random Sampling of Allocated Individuals | quarterly |  | -Interviews -Observations of allocated stands |  | That stands willbe allocated according to the waiting list |  |  |  | Housing |  | $90000 |  | Chief executive officer |
|  |  |  | Extent of Title Surveyed Properties (%) | 0 | 2023 | 80 | 0 | survey reports |  | whole sample | bi annually |  | reports |  | stands will be surveyed |  |  |  | planning |  | $50000 |  | CEO |
|  |  |  | Efficiency in Collection of Housing and Community Services Charges (%) | 50 | 2023 | 80 | 0 | financial statements |  | random | monthly |  | reports |  | payments made on time |  |  |  | housing |  | $4000 |  | CEO |
|  |  |  | Maintenance Coverage Ratio (%) | 3% | 2023 | 15 | 0 | financial statements |  | random | quarterly |  | reports |  | payments made on time |  |  |  | housing |  | $4000 |  | CEO |
| Programme 4: Roads |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC 4 | Improved road trafficability |  | Coverage of Road Network (%) | 60 | 2023 | 80 | 0 | reports |  | Plants returns | quarterly |  | Timesheet |  | Availability of funds and availability of fuel -Breakdown of equipment |  |  |  | Technical department |  | $144300 .00 |  | Chief Executive Officer/ MLGPW,DevelopmentalPartners,ZINARA,MOT,DDF |
|  |  |  | Condition of Roads (%) | 7 | 2023 | 60 | 0 | Reports |  | Plant returns | quarterly |  | Timesheet |  | Availability of funds and availability of fuel Breakdown of equipment |  |  |  | Technical department |  | $210000.00 |  | Chief Executive Officer |
|  |  |  | Adequacy of Carriageway Markings (%) | 23.8 | 2023 | 40 | 0 | Manuals |  | Reports, implementation | Monthly |  | Tape measures,truemetres, truemeters |  | -Staff Expertise -failure to procure Assumptions: |  |  |  | technical |  | 4000 |  | CEO |
|  |  |  | Coverage of Controlled Intersections (%) | 0 | 2023 | 80 | 0 | Quantity of traffic through observations |  | Reports | Monthly |  | reports |  | -availability of funds |  |  |  | technical |  | 4000 |  | CEO |
|  |  |  | Functionality of Stormwater Drainage System (%) | 66.7 | 2023 | 70 | 0 | Visual observations |  | Reports | Monthly |  | visualisation |  | availability of vehicles |  |  |  | technical |  | 2000 |  | CEO |
|  |  |  | Coverage of Public Lighting (%) | 0 | 2023 | 75 | 0 | Visual observations |  | Reports | Continuos |  | reports |  | Availability of funds |  |  |  | technical |  | 20000 |  | CEO |
|  |  |  | Efficiency in Satisfactory Response/Reaction to Customer Complaints (%) | 100 | 2023 | 95 | 0 | Manuals |  | Reports, implementation | Monthly |  | Tape measures,truemetres, truemeters |  | - Staff Expertise - failure to procure Assumptions: |  |  |  | technical |  | 5000 |  | CEO |
|  |  |  | Roads Maintenance Coverage Ratio (%) | 4.7 | 2023 | 95 | 0 | Roads surveys |  | Reports | Monthly |  | - |  | Less breakdowns |  |  |  | technical |  | 20000 |  | CEO |
| Programme 5 : Public safety and security services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC 5 | Improved public safety and security |  | Coverage of public lighting (%) | 0 | 2023 | 75 | 0 | reports |  | reports | Bi anually |  | reports |  | Availability of fund |  |  |  | Engineer |  | $10 000 |  | Chief Executive Officer |
|  |  |  | Response time/Reaction time 48hrs | 62 | 2023 | 48 | 0 | reports |  | reports | monthly |  | reports |  | Availability of fund |  |  |  | Engineer |  | $10 000 |  | Chief Executive Officer |
|  |  |  | emergency services preparedness level (%) | 40 | 2023 | 100 | 0 | reports |  | Returns | monthly |  | reports |  | Availability of funds |  |  |  | Fire rescue team |  | $20000 |  | Chief Executive Officer |
| Programme 6 : Natural Resources Conservation and Environmental Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| OUC 6 | Improved natural resources conservation/ management. |  | Extend of veld fires (%) | 2.4 | 2023 | 1 | 0 | Observations and Enforcements |  | Reports | Querterly |  | Enviroment monitors, JOC operations, interviews, GIS |  | Assumptions: stakeholder cooperation Risks: resistance from village heads |  |  |  | Spatial Planning and Land Management |  | $5000 |  | Chief Executive Officer |
|  |  |  | Wetlands sustainablymanaged (%) | 22.3 | 2023 | 80 | 0 | Observations,site visits analysis |  | Reports | Quartely |  | GIS softwares, drones |  | Assumptions: stakeholder cooperation Risks: Miners Resistance, costly and pollution |  |  |  | Spatial Planning and Land Management |  | $6000 |  | Chief Executive Officer |
|  |  |  | Extent of land reclaimed (%) | 57.5 | 2023 | 60 | 0 | Council records |  | Reports | annually |  | -Observation checklist -reports |  | -That community will provide accurate reports -That Council carries out monitoring patrols |  |  |  | Spatial Planning and Land Management |  | $10000 |  | Chief Executive Officer |
|  |  |  | Extent of forestation (%) | 22.3 | 2023 | 80 | 0 | Council records |  | Reports | annually |  | -observation checklist -reports |  | -That community will provide accurate reports -That Council carries out monitoring patrols |  |  |  | Spatial Planning and Land Management |  | $10000 |  | Chief Executive Officer |
|  |  |  | Adherence to environmental campaigns (%) | 100 | 2023 | 100 | 0 | Council records |  | Reports | annually |  | -Observation checklist -reports |  | -That community will provide accurate reports -That Council carries out monitoring patrols |  |  |  | Spatial Planning and Land Management |  | $1000 |  | Chief Executive Officer |
|  |  |  | Extent of beautification of Local Authority Areas (%) | 50 | 2023 | 60 | 0 | Council records |  | Reports | monthly |  | -Observation checklist -reports |  | -That community will provide accurate reports -That Council carries out monitoring patrols |  |  |  | Spatial Planning and Land Management |  | $3000 |  | Chief Executive Officer |
|  |  |  | Compliance to EIA requirements | 100 | 2023 | 100 | 0 | Council records |  | Reports | monthly |  | -Observation checklist -reports |  | -That community will provide accurate reports -That Council carries out monitoring patrols |  |  |  | Spatial Planning and Land Management |  | $1000 |  | Chief Executive Officer |

Note:

- Output monitoring plans are prepared and implemented at the Programme level, but not at the Ministry level. This is to avoid duplication.

- The strategies that have been formulated by the Ministry will also be described in the Strategic Performance Plans (PSPP) of the Programmes.

# Attachment 4:Technical Guidelines to complete Ministry Strategic Performance Plan (MSPP)

Technical Guidelines to Complete the MSPP

| No. | MSPP Technical Guide |
| --- | --- |
| Section A: PROFILE OF THE MINISTRY/MDA |  |
| 1 | Name of the Ministry/ MDA. |
| 2 | Insert the Ministry Vote No. Insert the Sector name and Code. |
| 3 | Vision of the Ministry/ MDA. * A vision statement is the Ministry’s inspiration and framework of the Ministry strategic planning on how to become what the Ministry aspires to be in the future. A vision statement does not specify how the Ministry will get to the desired future state, but does set the direction for planning. |
| 4 | Mission of the Ministry/ MDA. *A mission statement can be defined as a formal, short, written statement of the purpose in life of the Ministry. It should guide the actions of the Ministry, spell out its overall improvement in the problem or need area, provide a sense of direction, and guide decision-making. It should provide the framework or context within which the Ministry's strategies are formulated. |
| 5 | 5.a. Insert the National Priority Area(s) that the Ministry contributes to and insert the relevant National Thrust Area Code (s) |
|  | 5.b. Insert the National Key Results Area(s) (KRA) that the Ministry contributes to and insert the relevant national KRA Code (s). |
|  | 5.c. Insert the National Outcome(s) that the Ministry contributes to and insert the relevant National Outcome Code (s). |
|  | 5.d List the Sector and Sector outcomes contributed by the MDA. |
|  | 5.e. Insert the list of contributing partners. These include other MDAs/ agencies, institutions and development partners/donors etc.. |
| 6 | List the Ministry Programmes and respective outcomes of the Programme. * Indicate the list of Core Programmes of the Ministry (as identified by reprogramming). |
| 7 | State the source of authority for setting up the Ministry/ MDA(i.e. the enactive legislation/Act which established the Ministry). *A key reference point would be the Gazette notification or relevant Act that describes the powers functions and provide authority to the Ministry. References to General Acts or Treasury Circulars are not valid. |
| 8 | Insert the title of the relevant policy mandate or Act, section and descriptionwhich empowers the Ministry to operate. i.e. the Act(s) which empower the Ministry/ MDAto carry out its core functions or the Act(s) which the Ministry/ MDAis responsible to enforce. |

| No | Column No. | MSPP Technical Guide |
| --- | --- | --- |
| SECTION B: PERFORMANCE PLAN OF THE MINISTRY/MDA |  |  |
| 9 | Description of Outcomes and Performance Targets of Ministry / MDA |  |
|  | 1 | Outcome: (Table 1) State the code and title of each Outcome. * Outcomes are the results that occur as a consequence of a programme’s outputs. Outcomes may be short-term or long-term depending on the type of outputs that are produced and the nature of the problem and/or need being addressed. Outcomes at the Ministry/MDA level are identified using the results ladder and shall be approved by the PS. It is essential that the Outcomes be reflective of the needs/ problems of clients and stakeholders identified by the Ministry/MDA. |
|  | 2 | Reference to the programme Outcomes and Mandate/Jurisdiction Reference the Programme Outcome back to item 7: Mandate / Jurisdiction. |
|  | 3 | Boundary Partners Indicate the other Ministries that are contributing to the same Outcomes as well as related National Outcome. |
|  | 4 | Contribution Indicate the estimated level of contribution made by the boundary partner to the Ministry outcome. |
|  | 5 | Reference to National Level of KRA Insert the KRA reference code of the Economic Planning Unit of MoFED (EPU) for which the Outcome stated above contributes to. Insert the EPU KRA reference code which will provide the linkage of the stated Outcome to the EPU KRA/Initiative that it relates to. |
|  | 6 | Reference to the National Level of Outcomes, KRAs and National Thrusts Insert the National reference code (of the National Programme, Outcome, KRA and National Thrusts) which the Ministry/MDA Outcome stated above is linked to. |
|  | 7 | Reference to the Program of Ministry/MDA Insert the reference code of the Programme of the Ministry/ MDA which contributes to the Outcome stated above. |

| No | Column No. | MSPP Technical Guide |  |
| --- | --- | --- | --- |
| SECTION B: PERFORMANCE PLAN OF THE MINISTRY/MDA |  |  |  |
| 9 | 1 | Outcome: (Table 2) State the code and description of each Outcome. * Outcomes are the results that occur as a consequence of a programme’s outputs. Outcomes may be short-term or long-term depending on the type of outputs that are produced and the nature of the problem and/or need being addressed. |  |
|  | 2 | Key Performance Indicator (KPI): Describe the KPI(s) for each of the Ministry/ MDA Outcome. *An Outcome may be measured by one or more KPIs. The number and scope of KPIs listed for each Ministry Outcome should be based on relevance and reliability. A proper KPI serves to define and measure the progress towards the Ministry/ MDA’s expected performance in outcomes. KPIs should be quantifiable, agreed upon and reflective of the Ministry/ MDA’s critical success factors and level of performance in achieving outcomes. KPIs differ from outcome to outcome of the Ministry/ MDA. |  |
|  | 3 | Baseline Year Insert the year which the Ministry/ MDA will use as a comparison basis in relation to the stated KPI. *A base year is the year used for comparison for the level of a particular performance/ economic index. The arbitrary level of 100 is usually selected so that percentage changes (either rising or falling) can be easily depicted. New, more up-to-date base years are periodically introduced to keep data current in a particular index. |  |
|  | 3 | Performance at the Baseline Year (Baseline) Insert the actual performance level achieved in the baseline year stated above. * The baseline performance level could be measured in terms of a percentage, ratio, absolute figure or any other meaningful form of measurement. The source of the data needs to be quoted when completing this field. This will be used as a baseline performance level for the Ministry to compare its level of progress in achieving the KPI in a particular year against the baseline year and performance. |  |
|  | 4 | Performance Targets for the Planned Period (Generally 3 to 5 years) State the planned achievement of the KPI for the planned period (E.g. 2020 – 2023). *This will assist the Ministry in setting the yearly target to achieve the projected results of the relevant planned period, in this instance development plan only covers up to 2020, but the Ministry can always consider longer time horizon than this in its development planning. (E.g. Five-year development plan of the Ministry of Education). The Ministrybe able to justify the target set. |  |
| No | Column No. |  | MSPP Technical Guide |
| SECTION B: PERFORMANCE PLAN OF THE MINISTRY/MDA |  |  |  |
| 9 | 1 & 5 |  | Planned Variance State the acceptable variance range within which the actual achievement of the stated KPI may deviate from the targeted level of achievement for the planning period, previous and current year. *Planned variance is an agreed range of deviation from a performance target of r a KPI. This range shall be discussed and agreed upon between the Ministry and the MoFED (Budget Review Officer (BRO). For e.g., The planned variance i.e. acceptable variance range could be set at +/- 5% of the planned performance target of 80-85% literacy rate in rural areas. |
|  | 1, 5 to 9 |  | Actual Performance State the actual level of performance achievement of the stated KPI for the previous year. |
|  |  |  | Actual Variance (unit)/(%) State the actual variance in terms of unit and/or percentage for the previous year. * Actual Variance is calculated as follows: In units: Actual Achievement – Targeted Achievement In percentage: (Actual Achievement – Targeted Achievement)/Targeted Achievementx 100 |
|  |  |  | Tolerance level (limit) State the level of tolerance (minimum level of achievement) of the stated KPI for the planning period (2020-2023), previous and current year. * Tolerance level refers to the minimum threshold where an actual achievement below such threshold will trigger urgent remedial action by the Ministry. There could be cases e.g. training classes where tolerance level is at maximum threshold level where over-capacity can result in under performance. The tolerance level shall be discussed and agreed upon between the Ministry and MoFED (Budget Review Officer - BRO). |

| No | Column No. | MSPP Technical Guide |
| --- | --- | --- |
| SECTION B: PERFORMANCE PLAN OF THE MINISTRY/MDA |  |  |
| 10 | Description and Target Output Performance of Ministry / MDA |  |
|  | 1 & 2 | Outputs of the Ministry / MDA Insert the code and description of the Ministry/ MDA’s Output/s. * Outputs are results associated with programs and activities for which management assumes direct and immediate responsibility. Outputs can be distinguished in terms of Process Outputs and Programme Outputs. - Process Outputs - The Outputs produced by a set of activities or processes e.g. number of training workshops completed. - Programme Outputs: The final Outputs that were intended to be produced by the programme e.g. knowledge and skills gained by the participants. Program outputs may be more directly relevant to the achievement of desired outcomes. When designing performance indicators for outputs, budget analysts and programme managers need to ask and answer the following questions: - Are the services being delivered according to our expectations? - Are the services being delivered at an acceptable cost? - Are the services being delivered within a reasonable time frame? - Do the services meet the given standard? Hence, specify the Programme Output KPI in terms ofQuality, Quantity, Timeliness and Cost. E.g.: - Number of Programme Outputs produced - Number of Programme Output produced according to specifications (Quality Measures) - Number of Programme Output produced within set timeframe - Cost per unit of Programme Output E.g. Quantity of Outputs Produced (Qt) State the quantity of Outputs produced for the previous year, current year, Budget Years 1 and 2 and Year 3. * This may be measured as a percentage or in absolute terms. However, the use of appropriate measure is encouraged (whether percentage, quantity or both) as it should present the actual illustration of the percentage of the completed workload. Example: - Level of households that have access to safe drinking water or Level of households that have access to electricity - % may be appropriate - Number of Students who have completed the exams with minimum requirements for passing – Both number and % may be appropriate - Number of patients treated – Number may be appropriate |
|  |  | Performance indicators for outputs can be set according to the following four criteria: Quantity: quantity indicators describe performance in terms of how much or how many. It requires a unit of measurement such as numbers, kilometres, litres, etc. Examples include: number of students completing training per year; number of immunisations given; number of kilometres of roads constructed. Quality: quality indicators reflect service standards. They are based on customer needs, customer satisfaction, access and other issues. Examples include: number of customer complaints/compliments filed; percentage of accuracy for information entered into a database. Timeliness: timeliness measures provide a limit for how often, or within what time frame goods or services will be delivered. Timeliness is measured by turn around times, waiting or response times. Examples include: number of students completing basic education within 9 years; proportion of case reviews conducted by due date; percentage of responses answered within a given time line. Cost: cost indicators reflect the cost of delivering the service. These indicators are expressed as a cost per unit of quantity. Examples include: cost per vaccination given; total cost of an awareness campaign. MDA senior management and MoFED officials may use the checklist below to assess whether the performance indicators that have been defined are the most appropriate for each programme and sub-programme. # A Checklist for Assessing Performance Indicators Yes; No. Is the indicator valid? Does it measure what it purposed to measure?. Is the indicator clear? Will users (Those collecting data) interpret the indicator in the same way?. Is the indicator practical? Will it be easy to collect /available and analyse data? Will data collection be affordable?. Is it comparable? Is it similar to what other organizations or areas in your organization already measure?. Are the indicators consistent over time?. Is it useful for the management information purposes?. Will the indicators help with decision-making regarding service delivery?. |
|  | 3 | Reference to the Outcome/s of the Ministry Reference/list here all Ministry/ MDA outcomes that the Output stated above is contributing to. |
|  | 4 | Reference to the Programme of the Ministry/MDA Provide the reference to programs that the Output is belongs to. |

| No | Column No. | MSPP Technical Guide |
| --- | --- | --- |
| SECTION B: PERFORMANCE PLAN OF THE MINISTRY/MDA |  |  |
| 10 | Description and Target Output Performance of Ministry / MDA |  |
|  | 5 | Targeted Level of Performance State the targeted achievement of Programme Output for the planned period (2020-2023). |
|  | 6 | Targeted Performance of the Previous year and the current year Input the agreed/ targeted Programme Output for the previous and current year. * This could be expressed as a range in terms of percentage or unit. All Programme Outputs need to be planned and KPIs identified based on the following four attributes, i.e. Quantity, Quality, Timeliness and Cost. |
|  | 7 | Proposed level of Variance State the proposed variance of the Output performance for the current year and the planning period, i.e. Budget Years 1 and 2 and Year 3. |
|  | 8 | Actual achievement for the previous year Input the actual level of performance/achievement of the stated Programme Output for the previous year. |
|  | 9 | Actual Variance Calculate the difference between the Agreed Programme Output Target and Actual Programme Output Achievement for the previous year. * This could be expressed in terms of percentage or unit as follows: In unit: Actual Output – Targeted Output; or In percentage: (Actual Output – Targeted Output)/ Targeted Output x 100 |

| No | Column No. |  | MSPP Technical Guide |
| --- | --- | --- | --- |
| SECTION B: PERFORMANCE PLAN OF THE MINISTRY/MDA |  |  |  |
| 11 | Financial Resources for the Ministry / MDA |  |  |
|  | 1 |  | Programmes of the Ministry/MDA List the programmes under the Ministry/MDA. |
|  | 2 |  | Outcomes of the MDA List the outcomes of the Ministry/MDA. Also indicate the outcome reference. |
|  | 3, 7, 12, 13, 14, 18 |  | Budget Requirements– Estimated for the future years/ planned period State the funding requirements for delivering each of the outputs at the targeted level of performance, in order to achieve the outcomes of each of the Programme for the planning period, i.e. Budget Years 1 and 2 and Year 3…. etc., as well as the budget for the current year and the previous year. |
|  | 11, 15, 18, 20 |  | Planned Variances State the proposed levels of variance of spending the planning period, budget Year 2 to and Year 3, etc. |
|  | 12, 17, 19 |  | Approved Original Provision Indicate the original amount of allocation approved for the stated programme for the previous and current year. |
|  | 8 |  | Additional Provisions Indicate the additional allocation for the stated programme (if any), one-off or virement for the previous and current year. |
|  | 8 |  | Reductions from the Original Allocations Input the amount of allocation reduced by MoFED or virement out for the stated programme (if any) for the previous and current year. |
| 11 | 4, 9 |  | Amended Budget / Allocation Indicate the revised allocation / budget provided to the Ministry for the previous and current year. * Calculated as: Original Allocation + Addition/ Reduction in Allocation = Revised Allocation. |
|  | 5, 10 |  | Actual Expenditure Input the actual spending for the stated programme for the previous year. |
| No | Column No. |  | MSPP Technical Guide |  |
| SECTION B: PERFORMANCE PLAN OF THE MINISTRY/MDA |  |  |  |  |
|  | 6 |  | Difference between Actual Expenditure and Revised Allocation/Budget Indicate the actual variance between actual amount allocated (after revisions) and the actual amount utilized/spent in terms of value (Zim $) and as a percentage for the previous year. * Calculated as follows: In $: Revised Budget – Actual Expenditure In percentage: (Revised Budget – Actual Expenditure)/ Revised Budget x 100 |  |
| 12 | Resources: Human Resources Establishment |  |  |  |
|  | 1 | Number of Positions / Cadre Input the total number of posts required/ estimated for the Ministry and each of its Programmes in the previous year, current year, planned years according to the following categories: - Administration and Secretarial staff - Top Management Staff - Management and professional staff - Support staff |  |  |
|  | 2 & 3 | Filled and Vacant Posts Input the total number of posts filled for the Ministry and each of its Programmes in the previous and current year for the following categories: - Administration and Secretarial staff - Top Management Staff - Management and professional staff - Support staff |  |  |

| No. | Column No. | MSPP Technical Guide |
| --- | --- | --- |
| SECTION B: PERFORMANCE PLAN OF THE MINISTRY/MDA |  |  |
| 13 | Outcome Hierarchy Analysis The Outcomes Hierarchy Analysis produces the Outcome Hierarchy Diagram or Chart which depicts the different level of results achieved in a logical consequential manner by an intervention programme. The outcomes that should be achieved by the programme in relation to needs and problems of its clients and beneficiaries are identified as Preliminary Outcomes. The Programme is accountable in achieving these outcomes. The Outcomes that are followed immediately after the preliminary outcomes are the Intermediate Outcomes and the outcomes that are followed by the intermediate outcomes are identified as the Tertiary Outcomes. These hierarchy of results at various levels are depicted in the Outcome Hierarchy. The highest level of this logical sequence identifies the ultimate impact though desired by the Programme but is influenced by many other programme results and external factors. Impact is typically a shared result contributed to by one or more outcomes arising from one or more programs. Impact may be long or medium term but not necessarily. It is more of a follow-through consequence of one or more outcomes rather than strictly time-bound. |  |
|  | 1 | Preliminary Outcomes of the Programme State the Preliminary Programme Outcomes (from Table 12: Programme Performance Planning - Programme Outcomes) to be achieved by the Programme |
|  | 2 | Intermediate and Tertiary Outcomes Describe the Intermediate and Tertiary Programme Outcomes resulting from the stated Preliminary Programme Outcomes. |
|  | 3 | Impacts of the Programme Describe the ultimate follow-through impact that is desired through the achievement of the Preliminary, Intermediate and Tertiary Outcomes. |

| No | Column No. | MSPP Technical Guide |
| --- | --- | --- |
| SECTION C: ANALYSIS OF NEGATIVE IMPACTS AND CHALLENGES OF THE MINISTRY/ MDA |  |  |
| 14 | Analysis of Negative Impacts |  |
|  | 1 | Outcome of the Ministry / MDA Insert the Outcome of the Ministry/ MDA (derived from the Outcomes listed in Section 9: Performance Plan of the Ministry/MDA) which could lead to influencing for negative impact(s). (E.g. Increased international tourists’ arrivals could lead into increased drugs circulation and increased STD incidences) |
|  | 2 | Description of envisaged Negative Impact/s Describe the anticipated negative impact/s of the Outcome stated above. |
|  | 3 | Mitigation Actions by the Ministries Describe the steps that the Ministry as well as other Ministries could take to mitigate the potential negative impact identified above. * The Ministry should endeavour to have mitigation / action plan(s) to alleviate the negative impact arising from the Ministry’s Outcomes. The Ministry is encouraged to do this in collaboration with the affected Ministries. (E.g. Increased drugs circulation – Ministry of Home Affairs, Ministry of Health and increased STD incidences – Ministry of Health, Ministry of Education, Ministry of Tourism) * The Ministry/ MDAis encouraged to collaborate with other ministries/ agencies in addressing the stated challenges. |
|  | 4 | Programme/s which would be taking mitigatory actions to minimize the negative impacts Indicate the list of programmes both within and outside the Ministry/ MDA that could potentially be affected by the negative impact/s identified above. |
|  | 5 | Boundary Partners The Ministry/ MDAis encouraged to collaborate with other Ministries/ Agencies in addressing the stated challenges. These Ministries and Agencies are identified as boundary partners |

| No | Column No. | MSPPTechnicalGuide |
| --- | --- | --- |
| SECTION C: ANALYSIS OF NEGATIVE IMPACTS AND CHALLENGES OF THE MINISTRY/ MDA |  |  |
| 15 | Risks and Challenges |  |
|  | 1 | Outcome of the Ministry/MDA Insert the Outcome of the Ministry/ MDA (derived from the Outcomes listed in Table 7: Performance Plan of the Ministry/ MDA) which is envisaged to face challenges and the risks. |
|  | 2 | Challenges and risks of the Ministry / MDA in Achieving above Outcome State the challenges, limitations and risks encountered by the Ministry/ MDA which could hinder the achievement of the Outcomes listed above. * These could be political, environmental, administrative and/or operational in nature. Risks are the factors that could negatively affect achievement of results, that may or may not happen (less likely to happen) and beyond direct control of the project. |
|  | 3 | Proposed actions for above challenges and risks Describe the steps that the Ministry/ MDA could take to overcome the foreseeable challenges and identified risks. * The Ministry/ MDA should endeavour to develop mitigation / action plan(s) to overcome the foreseen challenges and identified risks which could prevent the Ministry from achieving its Outcomes. |
|  | 4 | Programmes that are involved in undertaking the mitigatory actions Insert the programme/s and activity/ies within and/or outside the Ministry/ MDA that are involved and could be engaged in addressing the identified challenges. * The Ministry/ MDAis encouraged to collaborate with other ministries/ agencies in addressing the stated challenges. |
|  | 5 | Boundary Partners The Ministry/ MDAis encouraged to collaborate with other Ministries/ Agencies in addressing the stated challenges. These Ministries and Agencies are identified as boundary partners |

| No. | MSPP Technical Guide |
| --- | --- |
| SECTION D: POLICY EVALUATION PLAN |  |
| 16 | - Evaluation Plan of the Programme State the evaluation plan for the stated Programme based on the listed requirements as set below: - Policy commencement year – Insert the year the Policy was started. - Last year of Evaluation – Insert the year the stated Policy was last evaluated. - Year in which next evaluation is planned – Insert the year for the next planned evaluation of the stated Policy to be carried. - Issues/Areas to be addressed by the next evaluation – State the issues or elements of the stated Policy be evaluated. - Evaluation questions – State a summary of questions to be covered raised in the planned evaluation. * The Policy Evaluation Plan is a plan for the evaluations that will report on a Ministry/ MDA’s Policies during a five-year period. The Government's evaluation strategy under the IRBM/RBB system requires each Policy in each Ministry/MDA to be evaluated at least once in five years. The Policy Evaluation Plan includes details of activities to be evaluated, the timing, and information about the possible evaluation issues and questions that will be addressed by the evaluations. This plan ensures that all Policies or major parts of Policies are evaluated at least once within a five-year period. Ministry top management may organise additional policy evaluations as required to improve products and services and to meet other accountability requirements. |

| No | Column No. | MSPP Technical Guide |
| --- | --- | --- |
| SECTION D: POLICY EVALUATION PLAN |  |  |
| 16 | - M&E Planning |  |
|  | 1 & 2 | Key Performance Indicator (KPI) State the Ministry Outcomes and applicable KPI(s) for each of the Outcomes.Discussed under Performance Planning – Section 9 above. |
|  | 3 | Base Year Insert the year which the Ministry will use as a comparison basis in relation to the stated KPI. Discussed under Performance Planning – Section 9 above. |
|  | 3 | Baseline (Performance of the Base Year) Insert the actual performance level achieved in the baseline year stated above. Discussed under Performance Planning – Section 9 above. |
|  | 4 | Target Insert the targeted performance levels for planned year. Discussed under Performance Planning – Section 9 above. |
|  | 5 | Variance Insert the planned variance for the targeted performance levels. Discussed under Performance Planning – Section 9 above. |
|  | 6 | Source of Data Specify the source from which the data for the KPI will be obtained. |
|  | 7 | Means of Verification Specify how the Ministry/ Agency can verify the data source(s) stated above. Verification needs to be done to check for data validity and reliability and often it is being carried by a technical person, a group of knowledgeable and experienced people, a panel of experts, or an independent third party. |
|  | 8 | Data Frequency Indicate the data frequency of each of the KPIs. The data frequency refers to the intervals in which the data for KPIs are obtained. There are some data which needs to be collected monthly, some on quarterly basis, and some bi-annually and annually. For each of the KPI, the data frequency would be indicated so that the implementers and M&E officials will know when such data should be gathered, analysed and presented. |

| No | Column No. | PSPP Technical Guide |
| --- | --- | --- |
| SECTION D: POLICY EVALUATION PLAN |  |  |
| 16 | b. M&E Planning |  |
|  | 9 | Instrumentation Instrumentation refers to the modes and mechanisms by which the data could be obtained. This is different to the sources of data. Sources of data refer to where the data could be obtained whereas instrumentation refers to how the data could be obtained. There are many common ways of obtaining data for KPIs. Though there are internally generated data, often the Ministries will have to use external data as well. It is important that the Ministries identify the specific data instrumentations since it will provide clear guidance to the staff as to how the planned and required data could be obtained. There are many common data collection mechanisms. These include the following. - Literature review (review of published data-mostly external) - Review of internal documents, reports and publications - Own data analysis (Ministry data analysis) - Management reports, minutes and memos - Key informant interviews / one to one meeting /s - Focus group discussions and stakeholder meetings - Telephone interviews - Feedback from clients and stakeholders (in various ways: Complaints, suggestions, complements, mail replies and letters etc.) - Questionnaire surveys - Compass workshops - Inspections, observations and site / field visits |
|  | 10 | Risks & Assumptions This analysis is focused on M&E activity but not in relation to achievement of intended results (outcomes/outputs). Risks refer to the factors that are beyond the control of implementers (e.g. Ministries), which are less likely to happen and affects negatively for successful implementation of M&E plan and collection of required data. Hence, the risk factors that are addressed here are those which are beyond the control of Ministries and affects negatively for producing appropriate, accurate and reliable data on timely basis for the purposes of M&E. Hence, the risks that affect the reliability and accuracy of data and factors that might delay the process of informed decision making need to be identified and described in PSSP, so that the implementers (Ministries) could take appropriate measures to mitigate such risks and minimise the negative impact if any, in having accurate M&E data. |

| No | Column No. | PSPP Technical Guide |
| --- | --- | --- |
| SECTION D: POLICY EVALUATION PLAN |  |  |
| 16 | b. M&E Planning |  |
|  | 11 | Responsibility The responsibility refers to the party who has the duty and obligation to deal with it. It could be due to the role and/or part of the functions of the job. Most of the M&E functions are the responsibility of the heads of sections/divisions. For some, it is the collective responsibility of committees and teams. |
|  | 12 | Budget Specific budgetary needs for collection of data for identified KPIs are indicated here. It is the responsibility of head of M&E and the head of the Project to ensure that these budgetary needs are included in the annual budget. It is not necessary to allocate the common cost of M&E unit and other M&E functions to be allocated to each of the data requirements under KPIs and indicate in this Table. |
|  | 13 | Reporting to / User: State the person who needs to be reported with the monitoring data that were collected and analysed. Responsible officer should ensure that this officer received the monitoring data. |
| N/A | Cross-cutting issues to be considered and included in the MSPPs. | The following cross-cutting issues to be considered and included in the MSPPs. - Disaster preparedness - Employment creation - Environmental sustainability - Gender and development - Governance - HIV and AIDS - Human Capital Development - Information and Communication Technology - Poverty Eradication/Pro-Poor Interventions - Partnerships - Regional Development - Rural Development - Research & Development - Marginalized & vulnerable groups integration |

Governance Administration, Water Sanitation and Hygiene, Social Services, Roads,

2026

The codes are system generated although they can be manually prepared

NOUC which the Ministry is contributing to

Category of Staff may be changed by the PSC from time to time. Ensure using the appropriate categories of staff that are valid at the time of preparing the SPP.

Category of Staff may be changed by the PSC from time to time. Ensure using the appropriate categories of staff that are valid at the time of preparing the SPP.